Daily Scrum Meeting Minutes:

Attendees: Christian Stewart, Jonathan Hori, Cristian Pena, Randy Arbolaez, Dahiver Guerra

Start time: 12:30pm

End time: 1:30pm

Christian Stewart:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Refune UI

- What is planned to be done until the next scrum meeting?

  - Plan out how to implement everything with team

- What are the hurdles?

  - N/A

Jonathan Hori:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Start testing early database integration.

- What is planned to be done until the next scrum meeting?

  - Document results of the early database integration testing.

- What are the hurdles?

  - Conflicting opinions about best practices online.

Cristian Gamboa:

- How many hours did I work since the last meeting?

  - 2 hours.

- What was done since the last scrum meeting?

  - Create a diagram for easier visualisation of the system.

- What is planned to be done until the next scrum meeting?

  - Make a diagram for the connection between the user the app and the server.

- What are the hurdles?

  - We are planning to make a java based server architecture so we need to find ways to implement that.

Randy Arbolaez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continue researching what makes each lost and found app different from each other.

- What is planned to be done until the next scrum meeting?

  - Research different lost and found apps.

- What are the hurdles?

  - N/A.

Dahiver Guerra:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Caught team up on Java Spring Boot

- What is planned to be done until the next scrum meeting?

  - Begin fixing up the backend and design front end with team

- What are the hurdles?

  - Not any at the moment.