Daily Scrum Meeting Minutes:

Attendees: Christian Stewart, Jonathan Hori, Cristian Gamboa, Randy Arbolaez, Dahiver Guerra

Start time: 12:30pm

End time: 1:30pm

Christian Stewart:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Start implementation of front end

- What is planned to be done until the next scrum meeting?

  - Review implementation with Dahiver

- What are the hurdles?

  - N/A

Jonathan Hori:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Finalized choices about stack of project.

- What is planned to be done until the next scrum meeting?

  - Build models of how the final UI should look + discuss app function.

- What are the hurdles?

  - Conflicting opinions about best practices online.

Cristian Gamboa:

- How many hours did I work since the last meeting?

  - 2 hours.

- What was done since the last scrum meeting?

  - Gather up all of the created diagrams and information into one centralized place.

- What is planned to be done until the next scrum meeting?

  - Start to implement the basic structure of the product.

- What are the hurdles?

  - There is a few documents to summarize.

Randy Arbolaez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Research how to implement search functionality.

  - Research how best to show lost and found items..

- What is planned to be done until the next scrum meeting?

  - Continue researching how to implement a search feature.

  - Continue researching how best to show lost and found items.

- What are the hurdles?

  - N/A.

Dahiver Guerra:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Held off on backend and instead worked on frontend design and implementation.

- What is planned to be done until the next scrum meeting?

  - Continue frontend work and discuss backend with the team.

- What are the hurdles?

  - Differing opinions on what to do in the backend.