Daily Scrum Meeting Minutes:

Attendees: Christian Stewart, Jonathan Hori, Cristian Gamboa, Randy Arbolaez, Dahiver Guerra

Start time: 12:30pm

End time: 1:30pm

Christian Stewart:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Finish modeling the Mobile implementation with the API

- What is planned to be done until the next scrum meeting?

  - Begin implement mobile interface

- What are the hurdles?

  - N/A

Jonathan Hori:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Finalize planning of micro services.

- What is planned to be done until the next scrum meeting?

  - Implement background microservices.

- What are the hurdles?

  - Conflicting opinions about best practices online.

Cristian Gamboa:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Find ways to communicate how the user is supposed to input for searches.

- What is planned to be done until the next scrum meeting?

  - Design the clues that will be used to communicate the input format

- What are the hurdles?

  - It is hard to communicate the format without being too intrusive.

Randy Arbolaez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Commit to new branch on github.

- What is planned to be done until the next scrum meeting?

  - Continue researching how to implement a search feature.

- What are the hurdles?

  - N/A.

Dahiver Guerra:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on implementing features.

- What is planned to be done until the next scrum meeting?

  - Work on webapp flow and user flow.

- What are the hurdles?

  - Figuring out admin panel and user communication