Daily Scrum Meeting Minutes:

Attendees: Christian Stewart, Jonathan Hori, Cristian Gamboa, Randy Arbolaez, Dahiver Guerra

Start time: 12:30pm

End time: 1:30pm

Christian Stewart:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - continue implementation of mobile interface

- What is planned to be done until the next scrum meeting?

  - Look into bugs with the current mobile UI

- What are the hurdles?

  - limited mobile implementation knowledge

Jonathan Hori:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Added dynamic backend connectivity to manager.

- What is planned to be done until the next scrum meeting?

  - Integration of media clusters with frontend.

- What are the hurdles?

  - Conflicting opinions about best practices online.

Cristian Gamboa:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Plan how the remove feature will work.

- What is planned to be done until the next scrum meeting?

  - Implement the remove feature.

- What are the hurdles?

  - This part will be easier than the design.

Randy Arbolaez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continue working on implementing search feature.

  - Research ways to implement an admin panel.

- What is planned to be done until the next scrum meeting?

  - Research ways to implement an admin panel.

  - Continue building search feature.

- What are the hurdles?

  - N/A.

Dahiver Guerra:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Help with the search feature

- What is planned to be done until the next scrum meeting?

  - Continue helping, flex work for the project.

- What are the hurdles?

  - Admin Panel and User Communication