Daily Scrum Meeting Minutes:

Attendees: Christian Stewart, Jonathan Hori, Cristian Gamboa, Randy Arbolaez, Dahiver Guerra

Start time: 12:30pm

End time: 1:30pm

Christian Stewart:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Work on mobile implementation

- What is planned to be done until the next scrum meeting?

  - contonie to work on mobile implementation

- What are the hurdles?

  - limited mobile implementation knowledge

Jonathan Hori:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Prepare for production implementation.

- What is planned to be done until the next scrum meeting?

  - Build production central server & others, install and open port.

- What are the hurdles?

  - Conflicting opinions about best practices online.

Cristian Gamboa:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Test the fixes.

- What is planned to be done until the next scrum meeting?

  - Discuss the next features to be designed.

- What are the hurdles?

  - We are having trouble finding new features to implement.

Randy Arbolaez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continue working on implementing search feature.

  - Continue working on implementing autocomplete for search feature.

  - Continue researching ways to implement an admin panel.

- What is planned to be done until the next scrum meeting?

  - Look at different implementations of admin panels.

  - Continue building search feature.

- What are the hurdles?

  - N/A.

Dahiver Guerra:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Met with the team to talk about deadlines and features.

- What is planned to be done until the next scrum meeting?

  - Helping out where help is needed

- What are the hurdles?

  - Admin Panel and User Communication