Sprint Planning Meeting Minutes:

Attendees: Christian Stewart, Jonathan Hori, Cristian Gamboa, Randy Arbolaez, Dahiver Guerra, Nicholas Leal

Start time: 12:00pm

End time: 1:30pm

After discussion, the velocity of the team was estimated to be 3 sprints.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1: Search and Filter Items

  - As a user, I want to search for lost or found items by keyword, category, or location so I can quickly narrow down the results.

- User Story 2: Edit or Delete Posts

  - As a user, I want to be able to edit or delete items I’ve submitted in case I made a mistake or found the item.

- User Story 3: Admin Panel

  - As an admin, I want to view and manage user posts so I can remove inappropriate or false listings to keep the platform safe.

- User Story 4: User Accounts

  - As a user, I want to be able to register and log in to my account so that I can post, manage, and track my lost or found items.

- User Story 5: User Communication

  - As a user, I want to be notified when my lost item has been found so that I can collect it.

- User Story 6: Report Option

  - As a user, I want to report any suspicious or false listings so that moderators can review and maintain the quality of the platform.

- User Story 7: Mobile Experience (Optional Goal)

  - As a user, I want the platform to be mobile-friendly so that I can use it easily on my phone while on campus.

The team members indicated their willingness to work on the following user stories.

- Christian Stewart

  - User story 6 and 7

- Jonathan Hori

  - User stories 1 and 2

- Cristian Gamboa

  - User stories 3 and 4

- Randy Arbolaez

  - User story 1

  - User story 3

- Dahiver Guerra

  - User Story 5

  - User Story 6