Daily Scrum Meeting Minutes:

Attendees: Christian Stewart, Jonathan Hori, Cristian Gamboa, Randy Arbolaez, Dahiver Guerra

Start time: 12:30pm

End time: 1:30pm

Christian Stewart:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Debug the mobile app

- What is planned to be done until the next scrum meeting?

  - Refactor the Android app based on new methodology changes

- What are the hurdles?

  - limited mobile implementation knowledge

Jonathan Hori:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continue planning ios development and speak with team.

- What is planned to be done until the next scrum meeting?

  - Communicate with the team about next stages in ios development.

- What are the hurdles?

  - Conflicting opinions about best practices online.

Cristian Gamboa:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Fix bugs in the design.

- What is planned to be done until the next scrum meeting?

  - Continue to fix bugs in the design.

- What are the hurdles?

  - It is taking longer to fix the bugs than expected.

Randy Arbolaez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Keep on working on implementing search feature.

  - Keep on working on implementing autocomplete for search feature.

  - Look at different implementations of admin panels.

  - Research ways to implement reporting a listing.

- What is planned to be done until the next scrum meeting?

  - Work on admin panel.

- What are the hurdles?

  - N/A.

Dahiver Guerra:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Began implementation of image uploading and claimed items

- What is planned to be done until the next scrum meeting?

  - Continue implementing user stories

- What are the hurdles?

  - Scrum deadline