Daily Scrum Meeting Minutes:

Attendees: Christian Stewart, Jonathan Hori, Cristian Gamboa, Randy Arbolaez, Dahiver Guerra

Start time: 8:00am

End time: 9:30am

Christian Stewart:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Redesign mobile UI to fit with our expectations

- What is planned to be done until the next scrum meeting?

  - Debug app

- What are the hurdles?

  - limited mobile implementation knowledge

Jonathan Hori:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

- Create UI Tests with the swift app, communicate with team.

- What is planned to be done until the next scrum meeting?

  - Configure fastlane, communicate with team.

- What are the hurdles?

  - None.

Cristian Gamboa:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Implementing  the structure of the new features that were planned.

- What is planned to be done until the next scrum meeting?

  - Fixing mistakes during the implementation.

- What are the hurdles?

  - There were a few problems during the implementation of the new features.

Randy Arbolaez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Work on the implementation of the admin panel.

  - Continue working on ways to implement reporting a listing.

- What is planned to be done until the next scrum meeting?

  - Work on the admin panel.

  - Research ways to delete duplicate items.

  - Look at admin panels examples.

- What are the hurdles?

  - N/A.

Dahiver Guerra:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Edited README file, updated github repo, and started on Admin account

- What is planned to be done until the next scrum meeting?

  - Continue working on admin settings.

- What are the hurdles?

  - Scrum deadline