Daily Scrum Meeting Minutes:

Attendees: Christian Stewart, Jonathan Hori, Cristian Gamboa, Randy Arbolaez, Dahiver Guerra

Start time: 8:00am

End time: 9:30am

Christian Stewart:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Help teammates with adding more features and adding them to the mobile app

- What is planned to be done until the next scrum meeting?

  - Add features to the android app

- What are the hurdles?

  - limited mobile implementation knowledge

Jonathan Hori:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Set up user profile page in swift app

- What is planned to be done until the next scrum meeting?

  - Configure fastlane, communicate with team, document findings, record test results.

- What are the hurdles?

  - Integration testing.

Cristian Gamboa:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Planning new features to implement.

- What is planned to be done until the next scrum meeting?

  - Designing new features to implement.

- What are the hurdles?

  - This is the last sprint so we don't know what else we could add.

Randy Arbolaez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continue working on the implementation of the admin panel.

  - Keep on ways to implement reporting a listing.

- What is planned to be done until the next scrum meeting?

  - Work on the admin panel.

  - Research ways to delete duplicate items.

  - Look at admin panels examples.

- What are the hurdles?

  - N/A.

Dahiver Guerra:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continue finding best way to add admin settings

- What is planned to be done until the next scrum meeting?

  - Continue working on admin settings.

- What are the hurdles?

  - Scrum deadline