Daily Scrum Meeting Minutes:

Attendees: Christian Stewart, Jonathan Hori, Cristian Gamboa, Randy Arbolaez, Dahiver Guerra

Start time: 8:00am

End time: 9:30am

Christian Stewart:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Add features to the android app

- What is planned to be done until the next scrum meeting?

  - Add images to the app to represent FIU

- What are the hurdles?

  - limited mobile implementation knowledge

Jonathan Hori:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Add features and document recent development, flesh out readme.

- What is planned to be done until the next scrum meeting?

  - Record fastlane settings.

- What are the hurdles?

  - Integration testing.

Cristian Gamboa:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Designing new features to implement.

- What is planned to be done until the next scrum meeting?

  - Planning the best way to implement the new features to minimize bugs.

- What are the hurdles?

  - Changing one thing leads to many bugs so it is difficult to implement new features.

Randy Arbolaez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Keep on looking at ways to implement reporting a listing.

  - Research ways to delete duplicate items.

- What is planned to be done until the next scrum meeting?

  - Work on the admin panel.

  - Look at admin panels examples.

- What are the hurdles?

  - N/A.

Dahiver Guerra:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Began implementing admin settings.

- What is planned to be done until the next scrum meeting?

  - Continue working on admin settings.

- What are the hurdles?

  - Scrum deadline