# Daily Scrum Meeting Minutes

# Sprint #1

Daily Scrum Meeting Minutes:

Attendees: Luis Delgado, Anders Gutierrez, Alejandro Camejo, Samantha Sanchez, Marcel Pividal

Start time: 4:30

End time: 5:00

Luis Delgado:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Coordinate meeting with Product Owner and group members.

- What is planned to be done until the next scrum meeting?

  - Research Qualtrics platform

- What are the hurdles?

  - None

Alejandro Camejo:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Coordinate meeting with Product Owner and team

- What is planned to be done until the next scrum meeting?

  - Research Qualtrics platform

- What are the hurdles?

  - None at the moment

Anders Gutierrez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Coordinated meeting with teammates and product owner.

- What is planned to be done until the next scrum meeting?

  - Research qualtrics platform and functionalities.

- What are the hurdles?

  - No current hurdles.

Samantha Sanchez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Attended meeting with teammates and product owner.

- What is planned to be done until the next scrum meeting?

  - Do research on Qualtrics platform.

- What are the hurdles?

  - None at the moment

Marcel Pividal:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Attended our first meetings with teammates and the product owner.

- What is planned to be done until the next scrum meeting?

  - Research about the Qualtrics Platform

  - Review the guidelines for the project

- What are the hurdles?

  - There’s no current hurdles at the moment

Daily Scrum Meeting Minutes:

Attendees: Luis Delgado, Anders Gutierrez, Alejandro Camejo, Samantha Sanchez, Marcel Pividal

Start time: 8:00 pm

End time: 8:30 pm

Luis Delgado:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Researched Qualtrics to gain a grasp of the platform we are working with.

- What is planned to be done until the next scrum meeting?

  - Continue researching.

- What are the hurdles?

  - No hurdles at the moment.

Alejandro Camejo:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Researched Qualtrics platform

- What is planned to be done until the next scrum meeting?

  - Continue learning about the platform

- What are the hurdles?

  - None

Anders Gutierrez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Coordinated meeting with teammates and product owner.

- What is planned to be done until the next scrum meeting?

  - Research qualtrics platform and functionalities.

- What are the hurdles?

  - No current hurdles.

Samantha Sanchez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Researched Qualtrics platform.

- What is planned to be done until the next scrum meeting?

  - Continue researching the Qualtrics platform.

- What are the hurdles?

  - No hurdles at this moment.

Marcel Pividal:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting? Research the qualtrics platform

- What is planned to be done until the next scrum meeting?

  - Keep learning fundamentals for the project

- What are the hurdles?

  - There’s no hurdles for the moment

Daily Scrum Meeting Minutes:

Attendees: Luis Delgado, Anders Gutierrez, Alejandro Camejo, Samantha Sanchez, Marcel Pividal

Start time: 8:00 pm

End time: 8:30 pm

Luis Delgado:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Research qualtrics platform

- What is planned to be done until the next scrum meeting?

  - Continue to research qualtrics

- What are the hurdles?

  - No hurdles

Alejandro Camejo:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Researched Qualtrics platform

- What is planned to be done until the next scrum meeting?

  - Research how JavaScript can be used in Qualtrics

- What are the hurdles?

  - None

Anders Gutierrez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Researched qualtrics platforms.

- What is planned to be done until the next scrum meeting?

  - Continue researching qualtrics platform and functionalities.

- What are the hurdles?

  - No current hurdles.

Samantha Sanchez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Researched Qualtrics platform.

- What is planned to be done until the next scrum meeting?

  - Review Javascript and research its implementation into Qualtrics.

- What are the hurdles?

  - No hurdles.

Marcel Pividal:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Keep researching the qualtrics platform

- What is planned to be done until the next scrum meeting?

  - Research about the proper Javascript implementation for the qualtrics.

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes:

Attendees: Luis Delgado, Anders Gutierrez, Alejandro Camejo, Samantha Sanchez, Marcel Pividal

Start time: 9:00 pm

End time: 9:30 pm

Luis Delgado:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Researched qualtrics platform

- What is planned to be done until the next scrum meeting?

  - Continue researching platform

- What are the hurdles?

  - no hurdles

Alejandro Camejo:

- How many hours did I work since the last meeting?

  - 2.5

- What was done since the last scrum meeting?

  - Research how JavaScript can be used in Qualtrics

- What is planned to be done until the next scrum meeting?

  - Continue researching how to use JavaScript in the Qualtrics platform

- What are the hurdles?

  - None

Anders Gutierrez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Researched qualtrics platforms.

- What is planned to be done until the next scrum meeting?

  - Continue researching qualtrics platform and functionalities.

- What are the hurdles?

  - No current hurdles.

Samantha Sanchez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Kept researching on Qualtrics and how to implement JavaScript

- What is planned to be done until the next scrum meeting?

  - Continue researching the implementation of JavaScript in Qualtrics

- What are the hurdles?

  - No hurdles

Marcel Pividal:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Keep researching the qualtrics platform

- What is planned to be done until the next scrum meeting?

  - See how we can implement the Javascript in Qualtrics

- What are the hurdles?

  - No hurdles

Daily Scrum Meeting Minutes:

Attendees: Luis Delgado, Anders Gutierrez, Alejandro Camejo, Samantha Sanchez, Marcel Pividal

Start time: 9:00 pm

End time: 9:30 pm

Luis Delgado:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Research the Qualtrics platform

- What is planned to be done until the next scrum meeting?

  - continue doing research on the platform

- What are the hurdles?

  - no hurdles at the moment

Alejandro Camejo:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Research how JavaScript can be used in Qualtrics

- What is planned to be done until the next scrum meeting?

  - Continue the research

- What are the hurdles?

  - None

Anders Gutierrez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Researched qualtrics platforms.

- What is planned to be done until the next scrum meeting?

  - Continue researching qualtrics platform and functionalities.

- What are the hurdles?

  - No current hurdles.

Samantha Sanchez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued to research on Qualtrics while reviewing Javascripts

- What is planned to be done until the next scrum meeting?

  - Continue researching Qualtrics.

- What are the hurdles?

  - No hurdles

Marcel Pividal:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Keep researching on Qualtrics Platform

- What is planned to be done until the next scrum meeting?

  - Searching some functionalities for the project

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes:

Attendees: Luis Delgado, Anders Gutierrez, Alejandro Camejo, Samantha Sanchez, Marcel Pividal

Start time: 8:00 pm

End time: 8:30 pm

Luis Delgado:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Research Qualtrics

- What is planned to be done until the next scrum meeting?

  - Continue familiarizing ourselves with qualtrics

- What are the hurdles?

  - no hurdles

Alejandro Camejo:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Research how to embed JavaScript into Qualtrics

- What is planned to be done until the next scrum meeting?

  - Continue researching

- What are the hurdles?

  - None

Anders Gutierrez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Researched qualtrics platforms.

- What is planned to be done until the next scrum meeting?

  - Continue researching qualtrics platform and functionalities.

- What are the hurdles?

  - No current hurdles.

Samantha Sanchez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued to research Qualtrics while reviewing JavaScript

- What is planned to be done until the next scrum meeting?

  - Continue to research the implementation of JavaScript in Qualtrics.

- What are the hurdles?

  - No hurdles.

Marcel Pividal:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Keep researching the Qualtrics Platform

- What is planned to be done until the next scrum meeting?

  - Searching the implementation of JavaScripts in Qualtrics

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes:

Attendees: Luis Delgado, Anders Gutierrez, Alejandro Camejo, Samantha Sanchez, Marcel Pividal

Start time: 8:00 pm

End time: 8:30 pm

Luis Delgado:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Research on Qualtrics

- What is planned to be done until the next scrum meeting?

  - Continue researching qualtrics

- What are the hurdles?

  - no hurdles

Alejandro Camejo:

- How many hours did I work since the last meeting?

  - 2.5

- What was done since the last scrum meeting?

  - Researched how to embed JavaScript into Qualtrics

- What is planned to be done until the next scrum meeting?

  - Review JavaScript fundamentals and syntax to refresh my knowledge.

- What are the hurdles?

  - None

Anders Gutierrez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Researched qualtrics platforms.

- What is planned to be done until the next scrum meeting?

  - Continue researching qualtrics platform and functionalities.

- What are the hurdles?

  - No current hurdles.

Samantha Sanchez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Reviewed JavaScript.

- What is planned to be done until the next scrum meeting?

  - Continue reviewing JavaScript while researching its implementation in Qualtrics.

- What are the hurdles?

  - No hurdles

Marcel Pividal:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - review Javascript

- What is planned to be done until the next scrum meeting?

  - Keep searching the implementation in Qualtrics

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes:

Attendees: Luis Delgado, Anders Gutierrez, Alejandro Camejo, Samantha Sanchez, Marcel Pividal

Start time: 9:00 pm

End time: 9:30 pm

Luis Delgado:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Researching Qualtrics

- What is planned to be done until the next scrum meeting?

  - Continue researching qualtircs

- What are the hurdles?

  - no hurdles

Alejandro Camejo:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Review JavaScript

- What is planned to be done until the next scrum meeting?

  - Continue reviewing and set up a meeting with product owner

- What are the hurdles?

  - None

Anders Gutierrez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Researched qualtrics platforms.

- What is planned to be done until the next scrum meeting?

  - Continue researching qualtrics platform and functionalities.

- What are the hurdles?

  - No current hurdles.

Samantha Sanchez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Reviewed JavaScript while researching Qualtrics

- What is planned to be done until the next scrum meeting?

  - Continue researching the implementation of JavaScript into Qualtrics.

- What are the hurdles?

  - No hurdles

Marcel Pividal

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Keep reviewing the JavaScript

- What is planned to be done until the next scrum meeting?

  - Making more research about the proper implementation of Javascript into Qualtrics

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes:

Attendees: Luis Delgado, Anders Gutierrez, Alejandro Camejo, Samantha Sanchez, Marcel Pividal

Start time: 8:00 pm

End time: 8:30 pm

Luis Delgado:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Research Qualtrics

- What is planned to be done until the next scrum meeting?

  - Continue researching qualtrics

- What are the hurdles?

  - no hurdles

Alejandro Camejo:

- How many hours did I work since the last meeting?

  - 2.5

- What was done since the last scrum meeting?

  - Review JavaScript

- What is planned to be done until the next scrum meeting?

  - Prepare for sprint review

- What are the hurdles?

  - None

Anders Gutierrez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Researched qualtrics platforms.

- What is planned to be done until the next scrum meeting?

  - Continue researching qualtrics platform and functionalities.

- What are the hurdles?

  - No current hurdles.

Samantha Sanchez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Reviewed JavaScript and its implementation into Qualtrics

- What is planned to be done until the next scrum meeting?

  - Plan out the implementation.

- What are the hurdles?

  - No hurdles

Marcel Pividal:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Review the JavaScript implementation into Qualtrics

- What is planned to be done until the next scrum meeting?

  - Start our sprint review

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes:

Attendees: Luis Delgado, Anders Gutierrez, Alejandro Camejo, Samantha Sanchez, Marcel Pividal

Start time: 8:00 pm

End time: 8:30 pm

Luis Delgado:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Research Qualtrics

- What is planned to be done until the next scrum meeting?

  - Continue researching qualtrics

- What are the hurdles?

  - no hurdles

Alejandro Camejo:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Review Javascript and prepare for meeting

- What is planned to be done until the next scrum meeting?

  - Continue preparations

- What are the hurdles?

  - None

Anders Gutierrez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Researched qualtrics platforms.

- What is planned to be done until the next scrum meeting?

  - Continue researching qualtrics platform and functionalities.

- What are the hurdles?

  - No current hurdles.

Samantha Sanchez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Reviewed JavaScript and Qualtrics.

- What is planned to be done until the next scrum meeting?

  - Plan out the implementation.

- What are the hurdles?

  - No hurdles

Marcel Pividal:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Review the JavaScript implementation into Qualtrics

- What is planned to be done until the next scrum meeting?

  - Start our sprint review

- What are the hurdles?

  - None

# Sprint #2

Daily Scrum Meeting Minutes:

Attendees: Luis Delgado, Anders Gutierrez, Alejandro Camejo, Samantha Sanchez, Marcel Pividal

Start time: 8:30

End time: 9:00

Luis Delgado:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Plan for the sprint

- What is planned to be done until the next scrum meeting?

  - Research Youtube IFrame API

- What are the hurdles?

  - no hurdles

Alejandro Camejo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Planning for the Sprint Planning Meeting

- What is planned to be done until the next scrum meeting?

  - Research YouTube IFrame API

- What are the hurdles?

  - None

Anders Gutierrez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Plan for current Sprint.

- What is planned to be done until the next scrum meeting?

  - Begin researching Youtube IFrame API

- What are the hurdles?

  - No hurdles.

Samantha Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Plan out implementation.

- What is planned to be done until the next scrum meeting?

  - Research YouTube IFrame API.

- What are the hurdles?

  - No hurdles.

Marcel Pividal:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Plan the Sprint Meeting

- What is planned to be done until the next scrum meeting?

  - Start the research for the Youtube IFrame API

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes:

Attendees: Luis Delgado, Anders Gutierrez, Alejandro Camejo, Samantha Sanchez, Marcel Pividal

Start time: 8:30

End time: 9:00

Luis Delgado:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Research Youtube IFrame API

- What is planned to be done until the next scrum meeting?

  - Research Youtube IFrame API

- What are the hurdles?

  - no hurdles

Alejandro Camejo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Research YouTube IFrame API

- What is planned to be done until the next scrum meeting?

  - Research YouTube IFrame API

- What are the hurdles?

  - None

Anders Gutierrez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Researching Youtube IFrame API.

- What is planned to be done until the next scrum meeting?

  - Researching Youtube IFrame API

- What are the hurdles?

  - No hurdles.

Samantha Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Research YouTube IFrame API.

- What is planned to be done until the next scrum meeting?

  - Research YouTube IFrame API.

- What are the hurdles?

  - No hurdles.

Marcel Pividal:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Research for the Youtube IFrame AP

- What is planned to be done until the next scrum meeting?

  - Research for the Youtube IFrame API

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes:

Attendees: Luis Delgado, Anders Gutierrez, Alejandro Camejo, Samantha Sanchez, Marcel Pividal

Start time: 8:30

End time: 9:00

Luis Delgado:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Research Youtube IFrame API

- What is planned to be done until the next scrum meeting?

  - Research Youtube IFrame API

- What are the hurdles?

  - no hurdles

Alejandro Camejo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Research YouTube IFrame API

- What is planned to be done until the next scrum meeting?

  - Research YouTube IFrame API

- What are the hurdles?

  - None

Anders Gutierrez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Researching Youtube IFrame API.

- What is planned to be done until the next scrum meeting?

  - Researching Youtube IFrame API

- What are the hurdles?

  - No hurdles.

Samantha Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Research YouTube IFrame API.

- What is planned to be done until the next scrum meeting?

  - Research YouTube IFrame API.

- What are the hurdles?

  - No hurdles.

Marcel Pividal:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Research for the Youtube IFrame AP

- What is planned to be done until the next scrum meeting?

  - Research for the Youtube IFrame API

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes:

Attendees: Luis Delgado, Anders Gutierrez, Alejandro Camejo, Samantha Sanchez, Marcel Pividal

Start time: 8:30

End time: 9:00

Luis Delgado:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Research Youtube IFrame API

- What is planned to be done until the next scrum meeting?

  - Research Youtube IFrame API

- What are the hurdles?

  - no hurdles

Alejandro Camejo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Research YouTube IFrame API

- What is planned to be done until the next scrum meeting?

  - Research YouTube IFrame API

- What are the hurdles?

  - None

Anders Gutierrez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Researching Youtube IFrame API.

- What is planned to be done until the next scrum meeting?

  - Researching Youtube IFrame API

- What are the hurdles?

  - No hurdles.

Samantha Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Research YouTube IFrame API.

- What is planned to be done until the next scrum meeting?

  - Research YouTube IFrame API.

- What are the hurdles?

  - No hurdles.

Marcel Pividal:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Research for the Youtube IFrame AP

- What is planned to be done until the next scrum meeting?

  - Research for the Youtube IFrame API

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes:

Attendees: Luis Delgado, Anders Gutierrez, Alejandro Camejo, Samantha Sanchez, Marcel Pividal

Start time: 8:30

End time: 9:00

Luis Delgado:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Research Youtube IFrame API

- What is planned to be done until the next scrum meeting?

  - Research Youtube IFrame API

- What are the hurdles?

  - no hurdles

Alejandro Camejo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Research YouTube IFrame API

- What is planned to be done until the next scrum meeting?

  - Research YouTube IFrame API

- What are the hurdles?

  - None

Anders Gutierrez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Researching Youtube IFrame API.

- What is planned to be done until the next scrum meeting?

  - Researching Youtube IFrame API

- What are the hurdles?

  - No hurdles.

Samantha Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Research YouTube IFrame API.

- What is planned to be done until the next scrum meeting?

  - Research YouTube IFrame API.

- What are the hurdles?

  - No hurdles.

Marcel Pividal:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Research for the Youtube IFrame AP

- What is planned to be done until the next scrum meeting?

  - Research for the Youtube IFrame API

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes:

Attendees: Luis Delgado, Anders Gutierrez, Alejandro Camejo, Samantha Sanchez, Marcel Pividal

Start time: 8:30

End time: 9:00

Luis Delgado:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Research Youtube IFrame API

- What is planned to be done until the next scrum meeting?

  - Research Youtube IFrame API

- What are the hurdles?

  - no hurdles

Alejandro Camejo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Research YouTube IFrame API

- What is planned to be done until the next scrum meeting?

  - Setup a shared Github repository

- What are the hurdles?

  - None

Anders Gutierrez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Researching Youtube IFrame API.

- What is planned to be done until the next scrum meeting?

  - Researching Youtube IFrame API

- What are the hurdles?

  - No hurdles.

Samantha Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Research YouTube IFrame API.

- What is planned to be done until the next scrum meeting?

  - Research YouTube IFrame API.

- What are the hurdles?

  - No hurdles.

Marcel Pividal:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Research for the Youtube IFrame AP

- What is planned to be done until the next scrum meeting?

  - Research for the Youtube IFrame API

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes:

Attendees: Luis Delgado, Anders Gutierrez, Alejandro Camejo, Samantha Sanchez, Marcel Pividal

Start time: 8:30

End time: 9:00

Luis Delgado:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Research Youtube IFrame API

- What is planned to be done until the next scrum meeting?

  - Research Youtube IFrame API

- What are the hurdles?

  - no hurdles

Alejandro Camejo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Setup a shared Github repository

- What is planned to be done until the next scrum meeting?

  - Continue learning about YouTube IFrame API

- What are the hurdles?

  - None

Anders Gutierrez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Researching Youtube IFrame API.

- What is planned to be done until the next scrum meeting?

  - Researching Youtube IFrame API

- What are the hurdles?

  - No hurdles.

Samantha Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Research YouTube IFrame API.

- What is planned to be done until the next scrum meeting?

  - Research YouTube IFrame API.

- What are the hurdles?

  - No hurdles.

Marcel Pividal:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Research for the Youtube IFrame AP

- What is planned to be done until the next scrum meeting?

  - Research for the Youtube IFrame API

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes:

Attendees: Luis Delgado, Anders Gutierrez, Alejandro Camejo, Samantha Sanchez, Marcel Pividal

Start time: 8:30

End time: 9:00

Luis Delgado:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Research Youtube IFrame API

- What is planned to be done until the next scrum meeting?

  - Research Youtube IFrame API

- What are the hurdles?

  - no hurdles

Alejandro Camejo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Learning about YouTube IFrame API

- What is planned to be done until the next scrum meeting?

  - Continue learning about YouTube IFrame API

- What are the hurdles?

  - None

Anders Gutierrez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Researching Youtube IFrame API.

- What is planned to be done until the next scrum meeting?

  - Researching Youtube IFrame API

- What are the hurdles?

  - No hurdles.

Samantha Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Research YouTube IFrame API.

- What is planned to be done until the next scrum meeting?

  - Research YouTube IFrame API.

- What are the hurdles?

  - No hurdles.

Marcel Pividal:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Research for the Youtube IFrame AP

- What is planned to be done until the next scrum meeting?

  - Research for the Youtube IFrame API

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes:

Attendees: Luis Delgado, Anders Gutierrez, Alejandro Camejo, Samantha Sanchez, Marcel Pividal

Start time: 8:30

End time: 9:00

Luis Delgado:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Research Youtube IFrame API

- What is planned to be done until the next scrum meeting?

  - Research Youtube IFrame API

- What are the hurdles?

  - no hurdles

Alejandro Camejo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Learning about YouTube IFrame API

- What is planned to be done until the next scrum meeting?

  - Continue learning about YouTube IFrame API

- What are the hurdles?

  - None

Anders Gutierrez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Researching Youtube IFrame API.

- What is planned to be done until the next scrum meeting?

  - Researching Youtube IFrame API

- What are the hurdles?

  - No hurdles.

Samantha Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Research YouTube IFrame API.

- What is planned to be done until the next scrum meeting?

  - Research YouTube IFrame API.

- What are the hurdles?

  - No hurdles.

Marcel Pividal:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Research for the Youtube IFrame AP

- What is planned to be done until the next scrum meeting?

  - Research for the Youtube IFrame API

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes:

Attendees: Luis Delgado, Anders Gutierrez, Alejandro Camejo, Samantha Sanchez, Marcel Pividal

Start time: 8:30

End time: 9:00

Luis Delgado:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Research Youtube IFrame API

- What is planned to be done until the next scrum meeting?

  - Research Youtube IFrame API

- What are the hurdles?

  - no hurdles

Alejandro Camejo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Learning about YouTube IFrame API

- What is planned to be done until the next scrum meeting?

  - Prepare for the Sprint Review Meeting

- What are the hurdles?

  - None

Anders Gutierrez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Researching Youtube IFrame API.

- What is planned to be done until the next scrum meeting?

  - Researching Youtube IFrame API

- What are the hurdles?

  - No hurdles.

Samantha Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Research YouTube IFrame API.

- What is planned to be done until the next scrum meeting?

  - Begin preparing for Sprint review meeting.

- What are the hurdles?

  - No hurdles.

Marcel Pividal:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Research for the Youtube IFrame AP

- What is planned to be done until the next scrum meeting?

  - Research for the Youtube IFrame API

- What are the hurdles?

  - None

# Sprint #3

Daily Scrum Meeting Minutes:

Attendees: Luis Delgado, Anders Gutierrez, Alejandro Camejo, Samantha Sanchez, Marcel Pividal

Start time: 8:30

End time: 9:00

Luis Delgado:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Prepare for the Sprint planning meeting

- What is planned to be done until the next scrum meeting?

  - Start documentation for the github repository

- What are the hurdles?

  - No hurdles

Alejandro Camejo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Preparing for Sprint Planning Meeting

- What is planned to be done until the next scrum meeting?

  - Start creating documentation for GitHub repo

- What are the hurdles?

  - None

<Anders Gutierrez>:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Prepared for Sprint Planning meeting.

- What is planned to be done until the next scrum meeting?

  - Begin creating documentation for Github repository

- What are the hurdles?

  - No hurdles

Samantha Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Prepared for Sprint planning meeting.

- What is planned to be done until the next scrum meeting?

  - Begin planning out GitHub Documentation.

- What are the hurdles?

  - No hurdles

Marcel Pividal:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Got prepared for the sprint planning meeting

- What is planned to be done until the next scrum meeting?

  - Start our Github implementation

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes:

Attendees: Luis Delgado, Anders Gutierrez, Alejandro Camejo, Samantha Sanchez, Marcel Pividal

Start time: 8:30

End time: 9:00

Luis Delgado:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Prepare for the Sprint planning meeting

- What is planned to be done until the next scrum meeting?

  - Start documentation for the github repository

- What are the hurdles?

  - No hurdles

Alejandro Camejo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Started documentation for Github repo

- What is planned to be done until the next scrum meeting?

  - Review and refine documentation with team

- What are the hurdles?

  - None

<Anders Gutierrez>:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Began creating documentation for Github repository

- What is planned to be done until the next scrum meeting?

  - Continue creating documentation for Github repository

- What are the hurdles?

  - No hurdles

Samantha Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Planned out GitHub Documentation.

- What is planned to be done until the next scrum meeting?

  - Continue planning out GitHub Documentation.

- What are the hurdles?

  - No hurdles

Marcel Pividal:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Got prepared for the sprint planning meeting

- What is planned to be done until the next scrum meeting?

  - Start our Github implementation

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes:

Attendees: Luis Delgado, Anders Gutierrez, Alejandro Camejo, Samantha Sanchez, Marcel Pividal

Start time: 8:30

End time: 9:00

Luis Delgado:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Prepare for the Sprint planning meeting

- What is planned to be done until the next scrum meeting?

  - Start documentation for the github repository

- What are the hurdles?

  - No hurdles

Alejandro Camejo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Started documentation for Github repo

- What is planned to be done until the next scrum meeting?

  - Review and refine documentation with team

- What are the hurdles?

  - None

<Anders Gutierrez>:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Began creating documentation for Github repository

- What is planned to be done until the next scrum meeting?

  - Continue creating documentation for Github repository

- What are the hurdles?

  - No hurdles

Samantha Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Planned out GitHub Documentation.

- What is planned to be done until the next scrum meeting?

  - Continue planning out GitHub Documentation.

- What are the hurdles?

  - No hurdles

Marcel Pividal:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Got prepared for the sprint planning meeting

- What is planned to be done until the next scrum meeting?

  - Start our Github implementation

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes:

Attendees: Luis Delgado, Anders Gutierrez, Alejandro Camejo, Samantha Sanchez, Marcel Pividal

Start time: 8:30

End time: 9:00

Luis Delgado:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Prepare for the Sprint planning meeting

- What is planned to be done until the next scrum meeting?

  - Start documentation for the github repository

- What are the hurdles?

  - No hurdles

Alejandro Camejo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Review and refine documentation

- What is planned to be done until the next scrum meeting?

  - Start making a basic video embedding in Qualtrics using HTML to prepare for JavaScript integration

- What are the hurdles?

  - None

<Anders Gutierrez>:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Began creating documentation for Github repository

- What is planned to be done until the next scrum meeting?

  - Continue creating documentation for Github repository

- What are the hurdles?

  - No hurdles

Samantha Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Planned out GitHub Documentation.

- What is planned to be done until the next scrum meeting?

  - Continue planning out GitHub Documentation.

- What are the hurdles?

  - No hurdles

Marcel Pividal:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Got prepared for the sprint planning meeting

- What is planned to be done until the next scrum meeting?

  - Start our Github implementation

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes:

Attendees: Luis Delgado, Anders Gutierrez, Alejandro Camejo, Samantha Sanchez, Marcel Pividal

Start time: 8:30

End time: 9:00

Luis Delgado:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Start documentation for the github repository

- What is planned to be done until the next scrum meeting?

  - documentation for the github repository

- What are the hurdles?

  - No hurdles

Alejandro Camejo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Start making a basic video embedding in Qualtrics using HTML to prepare for JavaScript integration

- What is planned to be done until the next scrum meeting?

  - Make a basic video embedding in Qualtrics using HTML to prepare for JavaScript integration

- What are the hurdles?

  - None

Anders Gutierrez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Began creating documentation for Github repository

- What is planned to be done until the next scrum meeting?

  - Continue creating documentation for Github repository

- What are the hurdles?

  - No hurdles

Samantha Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Planned out GitHub Documentation.

- What is planned to be done until the next scrum meeting?

  - Continue planning out GitHub Documentation.

- What are the hurdles?

  - No hurdles

Marcel Pividal:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Got prepared for the sprint planning meeting

- What is planned to be done until the next scrum meeting?

  - Start our Github implementation

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes:

Attendees: Luis Delgado, Anders Gutierrez, Alejandro Camejo, Samantha Sanchez, Marcel Pividal

Start time: 8:30

End time: 9:00

Luis Delgado:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Start documentation for the github repository

- What is planned to be done until the next scrum meeting?

  - documentation for the github repository

- What are the hurdles?

  - No hurdles

Alejandro Camejo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Start making a basic video embedding in Qualtrics using HTML to prepare for JavaScript integration

- What is planned to be done until the next scrum meeting?

  - Make a basic video embedding in Qualtrics using HTML to prepare for JavaScript integration

- What are the hurdles?

  - None

Anders Gutierrez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued creating documentation for Github repository

- What is planned to be done until the next scrum meeting?

  - Begin creating survey layout skeleton.

- What are the hurdles?

  - No hurdles

Samantha Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Planned out GitHub Documentation.

- What is planned to be done until the next scrum meeting?

  - Begin creating the format for a question that includes a video.

- What are the hurdles?

  - No hurdles

Marcel Pividal:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Got prepared for the sprint planning meeting

- What is planned to be done until the next scrum meeting?

  - Start our Github implementation

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes:

Attendees: Luis Delgado, Anders Gutierrez, Alejandro Camejo, Samantha Sanchez, Marcel Pividal

Start time: 8:30

End time: 9:00

Luis Delgado:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Start documentation for the github repository

- What is planned to be done until the next scrum meeting?

  - documentation for the github repository

- What are the hurdles?

  - No hurdles

Alejandro Camejo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Make a basic video embedding in Qualtrics using HTML to prepare for JavaScript integration

- What is planned to be done until the next scrum meeting?

  - Make a basic video embedding in Qualtrics using HTML to prepare for JavaScript integration

- What are the hurdles?

  - None

Anders Gutierrez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued creating documentation for Github repository

- What is planned to be done until the next scrum meeting?

  - Begin creating survey layout skeleton.

- What are the hurdles?

  - No hurdles

Samantha Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Created branch on GitHub and started working on the question format.

- What is planned to be done until the next scrum meeting?

  - Continue working on the format for a question that includes a video.

- What are the hurdles?

  - No hurdles

Marcel Pividal:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Got prepared for the sprint planning meeting

- What is planned to be done until the next scrum meeting?

  - Start our Github implementation

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes:

Attendees: Luis Delgado, Anders Gutierrez, Alejandro Camejo, Samantha Sanchez, Marcel Pividal

Start time: 8:30

End time: 9:00

Luis Delgado:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Start documentation for the github repository

- What is planned to be done until the next scrum meeting?

  - documentation for the github repository

- What are the hurdles?

  - No hurdles

Alejandro Camejo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Make a basic video embedding in Qualtrics using HTML to prepare for JavaScript integration

- What is planned to be done until the next scrum meeting?

  - Make a basic video embedding in Qualtrics using HTML to prepare for JavaScript integration

- What are the hurdles?

  - None

Anders Gutierrez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued creating documentation for Github repository

- What is planned to be done until the next scrum meeting?

  - Begin creating survey layout skeleton.

- What are the hurdles?

  - No hurdles

Samantha Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on the format for the question.

- What is planned to be done until the next scrum meeting?

  - Continue working on the format for the question that includes a video.

- What are the hurdles?

  - No hurdles

Marcel Pividal:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Got prepared for the sprint planning meeting

- What is planned to be done until the next scrum meeting?

  - Start our Github implementation

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes:

Attendees: Luis Delgado, Anders Gutierrez, Alejandro Camejo, Samantha Sanchez, Marcel Pividal

Start time: 8:30

End time: 9:00

Luis Delgado:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Start documentation for the github repository

- What is planned to be done until the next scrum meeting?

  - documentation for the github repository

- What are the hurdles?

  - No hurdles

Alejandro Camejo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Makie a basic video embedding in Qualtrics using HTML to prepare for JavaScript integration

- What is planned to be done until the next scrum meeting?

  - Make a basic video embedding in Qualtrics using HTML to prepare for JavaScript integration

- What are the hurdles?

  - None

Anders Gutierrez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued creating documentation for Github repository

- What is planned to be done until the next scrum meeting?

  - Begin creating survey layout skeleton.

- What are the hurdles?

  - No hurdles

Samantha Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on question format.

- What is planned to be done until the next scrum meeting?

  - Continue working on the format for question that includes a video.

- What are the hurdles?

  - No hurdles

Marcel Pividal:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Got prepared for the sprint planning meeting

- What is planned to be done until the next scrum meeting?

  - Start our Github implementation

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes:

Attendees: Luis Delgado, Anders Gutierrez, Alejandro Camejo, Samantha Sanchez, Marcel Pividal

Start time: 8:30

End time: 9:00

Luis Delgado:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - documentation for the github repository

- What is planned to be done until the next scrum meeting?

  - Work on the survey layout with my groupmates

- What are the hurdles?

  - No hurdles

Alejandro Camejo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Make a basic video embedding in Qualtrics using HTML to prepare for JavaScript integration

- What is planned to be done until the next scrum meeting?

  - Make a basic video embedding in Qualtrics using HTML to prepare for JavaScript integration

- What are the hurdles?

  - None

Anders Gutierrez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued creating documentation for Github repository

- What is planned to be done until the next scrum meeting?

  - Begin creating survey layout skeleton.

- What are the hurdles?

  - No hurdles

Samantha Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on question format.

- What is planned to be done until the next scrum meeting?

  - Continue working on the format for  question that includes a video.

- What are the hurdles?

  - No hurdles

Marcel Pividal:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Got prepared for the sprint planning meeting

- What is planned to be done until the next scrum meeting?

  - Start our Github implementation

- What are the hurdles?

  - None

# Sprint #4

Daily Scrum Meeting Minutes:

Attendees: Luis Delgado, Anders Gutierrez, Alejandro Camejo, Samantha Sanchez, Marcel Pividal

Start time: 8:30

End time: 9:00

Luis Delgado:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Meet with the team and plan the next sprint

- What is planned to be done until the next scrum meeting?

  - Code flags for fast forwarding violations

- What are the hurdles?

  - No hurdles

Alejandro Camejo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Sprint Review meeting

- What is planned to be done until the next scrum meeting?

  - Research about Personalized links from Qualtrics

- What are the hurdles?

  - None

Anders Gutierrez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Sprint review meeting.

- What is planned to be done until the next scrum meeting?

  - Research how to implement mid-video engagement prompts.

- What are the hurdles?

  - None

Samantha Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on improving question format.

- What is planned to be done until the next scrum meeting?

  - Start working on video flags.

- What are the hurdles?

  - No hurdles.

Marcel Pividal:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Sprint review meeting.

- What is planned to be done until the next scrum meeting?

  - Research how to implement mid-video engagement prompts.

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes:

Attendees: Luis Delgado, Anders Gutierrez, Alejandro Camejo, Samantha Sanchez, Marcel Pividal

Start time: 8:30

End time: 9:00

Luis Delgado:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Code flags for fast forwarding violations

- What is planned to be done until the next scrum meeting?

  - Code flags for fast forwarding violations

- What are the hurdles?

  - No hurdles

Alejandro Camejo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Research about Personalized links from Qualtrics

- What is planned to be done until the next scrum meeting?

  - Research about Personalized links from Qualtrics

- What are the hurdles?

  - None

Anders Gutierrez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Began researching how to implement mid-video engagement prompts.

- What is planned to be done until the next scrum meeting?

  - Continue researching how to implement mid-video engagement prompts.

- What are the hurdles?

  - None

Samantha Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on video flags.

- What is planned to be done until the next scrum meeting?

  - Continue working on video flags.

- What are the hurdles?

  - No hurdles.

Marcel Pividal:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Sprint review meeting.

- What is planned to be done until the next scrum meeting?

  - Research how to implement mid-video engagement prompts.

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes:

Attendees: Luis Delgado, Anders Gutierrez, Alejandro Camejo, Samantha Sanchez, Marcel Pividal

Start time: 8:30

End time: 9:00

Luis Delgado:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Code flags for fast forwarding violations

- What is planned to be done until the next scrum meeting?

  - Code flags for fast forwarding violations

- What are the hurdles?

  - No hurdles

Alejandro Camejo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Research about Personalized links from Qualtrics

- What is planned to be done until the next scrum meeting?

  - Research about Personalized links from Qualtrics

- What are the hurdles?

  - None

Anders Gutierrez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Began researching how to implement mid-video engagement prompts.

- What is planned to be done until the next scrum meeting?

  - Continue researching how to implement mid-video engagement prompts.

- What are the hurdles?

  - None

Samantha Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on video flags.

- What is planned to be done until the next scrum meeting?

  - Continue working on video flags.

- What are the hurdles?

  - No hurdles.

Marcel Pividal:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Sprint review meeting.

- What is planned to be done until the next scrum meeting?

  - Research how to implement mid-video engagement prompts.

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes:

Attendees: Luis Delgado, Anders Gutierrez, Alejandro Camejo, Samantha Sanchez, Marcel Pividal

Start time: 8:30

End time: 9:00

Luis Delgado:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Code flags for fast forwarding violations

- What is planned to be done until the next scrum meeting?

  - Code flags for fast forwarding violations

- What are the hurdles?

  - No hurdles

Alejandro Camejo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Research about Personalized links from Qualtrics

- What is planned to be done until the next scrum meeting?

  - Research about Personalized links from Qualtrics

- What are the hurdles?

  - None

Anders Gutierrez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Began researching how to implement mid-video engagement prompts.

- What is planned to be done until the next scrum meeting?

  - Continue researching how to implement mid-video engagement prompts.

- What are the hurdles?

  - None

Samantha Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on video flags.

- What is planned to be done until the next scrum meeting?

  - Continue working on video flags.

- What are the hurdles?

  - No hurdles.

Marcel Pividal:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Sprint review meeting.

- What is planned to be done until the next scrum meeting?

  - Research how to implement mid-video engagement prompts.

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes:

Attendees: Luis Delgado, Anders Gutierrez, Alejandro Camejo, Samantha Sanchez, Marcel Pividal

Start time: 8:30

End time: 9:00

Luis Delgado:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Code flags for fast forwarding violations

- What is planned to be done until the next scrum meeting?

  - Code flags for fast forwarding violations

- What are the hurdles?

  - No hurdles

Alejandro Camejo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Research about Personalized links from Qualtrics

- What is planned to be done until the next scrum meeting?

  - Research about Personalized links from Qualtrics

- What are the hurdles?

  - None

Anders Gutierrez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Began researching how to implement mid-video engagement prompts.

- What is planned to be done until the next scrum meeting?

  - Continue researching how to implement mid-video engagement prompts.

- What are the hurdles?

  - None

Samantha Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on video flags.

- What is planned to be done until the next scrum meeting?

  - Continue working on video flags.

- What are the hurdles?

  - No hurdles.

Marcel Pividal:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Sprint review meeting.

- What is planned to be done until the next scrum meeting?

  - Research how to implement mid-video engagement prompts.

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes:

Attendees: Luis Delgado, Anders Gutierrez, Alejandro Camejo, Samantha Sanchez, Marcel Pividal

Start time: 8:30

End time: 9:00

Luis Delgado:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Code flags for fast forwarding violations

- What is planned to be done until the next scrum meeting?

  - Code flags for fast forwarding violations

- What are the hurdles?

  - No hurdles

Alejandro Camejo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Research about Personalized links from Qualtrics

- What is planned to be done until the next scrum meeting?

  - Research about Personalized links from Qualtrics

- What are the hurdles?

  - None

Anders Gutierrez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Began researching how to implement mid-video engagement prompts.

- What is planned to be done until the next scrum meeting?

  - Continue researching how to implement mid-video engagement prompts.

- What are the hurdles?

  - None

Samantha Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on video flags.

- What is planned to be done until the next scrum meeting?

  - Continue working on video flags.

- What are the hurdles?

  - No hurdles.

Marcel Pividal:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Sprint review meeting.

- What is planned to be done until the next scrum meeting?

  - Research how to implement mid-video engagement prompts.

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes:

Attendees: Luis Delgado, Anders Gutierrez, Alejandro Camejo, Samantha Sanchez, Marcel Pividal

Start time: 8:30

End time: 9:00

Luis Delgado:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Code flags for fast forwarding violations

- What is planned to be done until the next scrum meeting?

  - Code flags for fast forwarding violations

- What are the hurdles?

  - No hurdles

Alejandro Camejo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Research about Personalized links from Qualtrics

- What is planned to be done until the next scrum meeting?

  - Research about Personalized links from Qualtrics

- What are the hurdles?

  - None

Anders Gutierrez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Began researching how to implement mid-video engagement prompts.

- What is planned to be done until the next scrum meeting?

  - Continue researching how to implement mid-video engagement prompts.

- What are the hurdles?

  - None

Samantha Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on video flags.

- What is planned to be done until the next scrum meeting?

  - Continue working on video flags.

- What are the hurdles?

  - No hurdles.

Marcel Pividal:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Sprint review meeting.

- What is planned to be done until the next scrum meeting?

  - Research how to implement mid-video engagement prompts.

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes:

Attendees: Luis Delgado, Anders Gutierrez, Alejandro Camejo, Samantha Sanchez, Marcel Pividal

Start time: 8:30

End time: 9:00

Luis Delgado:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Code flags for fast forwarding violations

- What is planned to be done until the next scrum meeting?

  - Code flags for fast forwarding violations

- What are the hurdles?

  - No hurdles

Alejandro Camejo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Research about Personalized links from Qualtrics

- What is planned to be done until the next scrum meeting?

  - Test sending personalized links and receiving data

- What are the hurdles?

  - None

Anders Gutierrez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Began researching how to implement mid-video engagement prompts.

- What is planned to be done until the next scrum meeting?

  - Continue researching how to implement mid-video engagement prompts.

- What are the hurdles?

  - None

Samantha Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on video flags.

- What is planned to be done until the next scrum meeting?

  - Continue working on video flags.

- What are the hurdles?

  - No hurdles.

Marcel Pividal:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Sprint review meeting.

- What is planned to be done until the next scrum meeting?

  - Research how to implement mid-video engagement prompts.

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes:

Attendees: Luis Delgado, Anders Gutierrez, Alejandro Camejo, Samantha Sanchez, Marcel Pividal

Start time: 8:30

End time: 9:00

Luis Delgado:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Code flags for fast forwarding violations

- What is planned to be done until the next scrum meeting?

  - Code flags for fast forwarding violations

- What are the hurdles?

  - No hurdles

Alejandro Camejo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Test sending personalized links and receiving data

- What is planned to be done until the next scrum meeting?

  - Research possible Canva integration

- What are the hurdles?

  - None

Anders Gutierrez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Began researching how to implement mid-video engagement prompts.

- What is planned to be done until the next scrum meeting?

  - Continue researching how to implement mid-video engagement prompts.

- What are the hurdles?

  - None

Samantha Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on video flags.

- What is planned to be done until the next scrum meeting?

  - Continue working on video flags.

- What are the hurdles?

  - No hurdles.

Marcel Pividal:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Sprint review meeting.

- What is planned to be done until the next scrum meeting?

  - Research how to implement mid-video engagement prompts.

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes:

Attendees: Luis Delgado, Anders Gutierrez, Alejandro Camejo, Samantha Sanchez, Marcel Pividal

Start time: 8:30

End time: 9:00

Luis Delgado:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Code flags for fast forwarding violations

- What is planned to be done until the next scrum meeting?

  - Code flags for fast forwarding violations

- What are the hurdles?

  - No hurdles

Alejandro Camejo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Test sending personalized links and receiving data

- What is planned to be done until the next scrum meeting?

  - Research possible Canva integration

- What are the hurdles?

  - None

Anders Gutierrez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Began researching how to implement mid-video engagement prompts.

- What is planned to be done until the next scrum meeting?

  - Continue researching how to implement mid-video engagement prompts.

- What are the hurdles?

  - None

Samantha Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on video flags.

- What is planned to be done until the next scrum meeting?

  - Continue working on video flags.

- What are the hurdles?

  - No hurdles.

Marcel Pividal:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Sprint review meeting.

- What is planned to be done until the next scrum meeting?

  - Research how to implement mid-video engagement prompts.

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes:

Attendees: Luis Delgado, Anders Gutierrez, Alejandro Camejo, Samantha Sanchez, Marcel Pividal

Start time: 8:30

End time: 9:00

Luis Delgado:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Code flags for fast forwarding violations

- What is planned to be done until the next scrum meeting?

  - Code flags for fast forwarding violations

- What are the hurdles?

  - No hurdles

Alejandro Camejo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Research possible Canva integration

- What is planned to be done until the next scrum meeting?

  - Prepare for Sprint 5

- What are the hurdles?

  - None

Anders Gutierrez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Began researching how to implement mid-video engagement prompts.

- What is planned to be done until the next scrum meeting?

  - Continue researching how to implement mid-video engagement prompts.

- What are the hurdles?

  - None

Samantha Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on video flags.

- What is planned to be done until the next scrum meeting?

  - Research mid video engagement.

- What are the hurdles?

  - No hurdles.

Marcel Pividal:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Sprint review meeting.

- What is planned to be done until the next scrum meeting?

  - Research how to implement mid-video engagement prompts.

- What are the hurdles?

  - None

# Sprint #5

Daily Scrum Meeting Minutes:

Attendees: Luis Delgado, Anders Gutierrez, Alejandro Camejo, Samantha Sanchez, Marcel Pividal

Start time: 8:30

End time: 9:00

Luis Delgado:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Meet with the team and plan the next sprint

- What is planned to be done until the next scrum meeting?

  - Begin investigating Timestamp checkpoints

- What are the hurdles?

  - No hurdles

Alejandro Camejo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Sprint Review meeting

- What is planned to be done until the next scrum meeting?

  - Research Timestamp checkpoints and create fallback to default prompt video.

- What are the hurdles?

  - None

Anders Gutierrez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Sprint review meeting.

- What is planned to be done until the next scrum meeting?

  - Polish CONFIG documentation

- What are the hurdles?

  - None

Samantha Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Researched mid video engagement.

- What is planned to be done until the next scrum meeting?

  - Create an instructor setup.

- What are the hurdles?

  - No hurdles.

Marcel Pividal:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Sprint review meeting.

- What is planned to be done until the next scrum meeting?

  - Research how to implement mid-video engagement prompts.

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes:

Attendees: Luis Delgado, Anders Gutierrez, Alejandro Camejo, Samantha Sanchez, Marcel Pividal

Start time: 8:30

End time: 9:00

Luis Delgado:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Meet with the team and plan the next sprint

- What is planned to be done until the next scrum meeting?

  - Make sure the popup questions also appear when in full screen

- What are the hurdles?

  - No hurdles

Alejandro Camejo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Research Timestamp checkpoints and create fallback to default prompt video.

- What is planned to be done until the next scrum meeting?

  - Implement Timestamp checkpoints and remove default prompts.

- What are the hurdles?

  - None

Anders Gutierrez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Began polishing CONFIG documentation.

- What is planned to be done until the next scrum meeting?

  - Continue polishing CONFIG documentation

- What are the hurdles?

  - None

Samantha Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Planned out instructor setup.

- What is planned to be done until the next scrum meeting?

  - Work on recording answers when going to next page.

- What are the hurdles?

  - No hurdles.

Marcel Pividal:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Our meeting and plan for next spring.

- What is planned to be done until the next scrum meeting?

  - Research how to add checkpoints and the creation of fallback to default prom video.

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes:

Attendees: Luis Delgado, Anders Gutierrez, Alejandro Camejo, Samantha Sanchez, Marcel Pividal

Start time: 8:30

End time: 9:00

Luis Delgado:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Meet with the team and plan the next sprint

- What is planned to be done until the next scrum meeting?

  - Make sure the popup questions also appear when in full screen

- What are the hurdles?

  - No hurdles

Alejandro Camejo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Research Timestamp checkpoints and create fallback to default prompt video.

- What is planned to be done until the next scrum meeting?

  - Implement Timestamp checkpoints and remove default prompts.

- What are the hurdles?

  - None

Anders Gutierrez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Began polishing CONFIG documentation.

- What is planned to be done until the next scrum meeting?

  - Continue polishing CONFIG documentation

- What are the hurdles?

  - None

Samantha Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Planned out instructor setup.

- What is planned to be done until the next scrum meeting?

  - Work on recording answers when going to next page.

- What are the hurdles?

  - No hurdles.

Marcel Pividal:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Our meeting and plan for next spring.

- What is planned to be done until the next scrum meeting?

  - Research how to add checkpoints and the creation of fallback to default prom video.

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes:

Attendees: Luis Delgado, Anders Gutierrez, Alejandro Camejo, Samantha Sanchez, Marcel Pividal

Start time: 8:30

End time: 9:00

Luis Delgado:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Meet with the team and plan the next sprint

- What is planned to be done until the next scrum meeting?

  - Make sure the popup questions also appear when in full screen

- What are the hurdles?

  - No hurdles

Alejandro Camejo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Research Timestamp checkpoints and create fallback to default prompt video.

- What is planned to be done until the next scrum meeting?

  - Implement Timestamp checkpoints and remove default prompts.

- What are the hurdles?

  - None

Anders Gutierrez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Began polishing CONFIG documentation.

- What is planned to be done until the next scrum meeting?

  - Continue polishing CONFIG documentation

- What are the hurdles?

  - None

Samantha Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Planned out instructor setup.

- What is planned to be done until the next scrum meeting?

  - Work on recording answers when going to next page.

- What are the hurdles?

  - No hurdles.

Marcel Pividal:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Our meeting and plan for next spring.

- What is planned to be done until the next scrum meeting?

  - Research how to add checkpoints and the creation of fallback to default prom video.

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes:

Attendees: Luis Delgado, Anders Gutierrez, Alejandro Camejo, Samantha Sanchez, Marcel Pividal

Start time: 8:30

End time: 9:00

Luis Delgado:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Meet with the team and plan the next sprint

- What is planned to be done until the next scrum meeting?

  - Make sure the popup questions also appear when in full screen

- What are the hurdles?

  - No hurdles

Alejandro Camejo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Research Timestamp checkpoints and create fallback to default prompt video.

- What is planned to be done until the next scrum meeting?

  - Implement Timestamp checkpoints and remove default prompts.

- What are the hurdles?

  - None

Anders Gutierrez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Began polishing CONFIG documentation.

- What is planned to be done until the next scrum meeting?

  - Continue polishing CONFIG documentation

- What are the hurdles?

  - None

Samantha Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Planned out instructor setup.

- What is planned to be done until the next scrum meeting?

  - Work on recording answers when going to next page.

- What are the hurdles?

  - No hurdles.

Marcel Pividal:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Our meeting and plan for next spring.

- What is planned to be done until the next scrum meeting?

  - Research how to add checkpoints and the creation of fallback to default prom video.

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes:

Attendees: Luis Delgado, Anders Gutierrez, Alejandro Camejo, Samantha Sanchez, Marcel Pividal

Start time: 8:30

End time: 9:00

Luis Delgado:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Meet with the team and plan the next sprint

- What is planned to be done until the next scrum meeting?

  - Make sure the popup questions also appear when in full screen

- What are the hurdles?

  - No hurdles

Alejandro Camejo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Implement Timestamp checkpoints and remove default prompts.

- What is planned to be done until the next scrum meeting?

  - Improve Custom Prompts

- What are the hurdles?

  - None

Anders Gutierrez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Began polishing CONFIG documentation.

- What is planned to be done until the next scrum meeting?

  - Continue polishing CONFIG documentation

- What are the hurdles?

  - None

Samantha Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Planned out instructor setup.

- What is planned to be done until the next scrum meeting?

  - Work on recording answers when going to next page.

- What are the hurdles?

  - No hurdles.

Marcel Pividal:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Our meeting and plan for next spring.

- What is planned to be done until the next scrum meeting?

  - Research how to add checkpoints and the creation of fallback to default prom video.

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes:

Attendees: Luis Delgado, Anders Gutierrez, Alejandro Camejo, Samantha Sanchez, Marcel Pividal

Start time: 8:30

End time: 9:00

Luis Delgado:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Meet with the team and plan the next sprint

- What is planned to be done until the next scrum meeting?

  - Make sure the popup questions also appear when in full screen

- What are the hurdles?

  - No hurdles

Alejandro Camejo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Implement Timestamp checkpoints and remove default prompts.

- What is planned to be done until the next scrum meeting?

  - Improve Custom Prompts

- What are the hurdles?

  - None

Anders Gutierrez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Began polishing CONFIG documentation.

- What is planned to be done until the next scrum meeting?

  - Continue polishing CONFIG documentation

- What are the hurdles?

  - None

Samantha Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Planned out instructor setup.

- What is planned to be done until the next scrum meeting?

  - Work on recording answers when going to next page.

- What are the hurdles?

  - No hurdles.

Marcel Pividal:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Our meeting and plan for next spring.

- What is planned to be done until the next scrum meeting?

  - Research how to add checkpoints and the creation of fallback to default prom video.

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes:

Attendees: Luis Delgado, Anders Gutierrez, Alejandro Camejo, Samantha Sanchez, Marcel Pividal

Start time: 8:30

End time: 9:00

Luis Delgado:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Meet with the team and plan the next sprint

- What is planned to be done until the next scrum meeting?

  - Make sure the popup questions also appear when in full screen

- What are the hurdles?

  - No hurdles

Alejandro Camejo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Improve Custom Prompts

- What is planned to be done until the next scrum meeting?

  - Integrate all features and start working on documentation/instructions

- What are the hurdles?

  - None

Anders Gutierrez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Began polishing CONFIG documentation.

- What is planned to be done until the next scrum meeting?

  - Continue polishing CONFIG documentation

- What are the hurdles?

  - None

Samantha Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Planned out instructor setup.

- What is planned to be done until the next scrum meeting?

  - Work on recording answers when going to next page.

- What are the hurdles?

  - No hurdles.

Marcel Pividal:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Our meeting and plan for next spring.

- What is planned to be done until the next scrum meeting?

  - Research how to add checkpoints and the creation of fallback to default prom video.

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes:

Attendees: Luis Delgado, Anders Gutierrez, Alejandro Camejo, Samantha Sanchez, Marcel Pividal

Start time: 8:30

End time: 9:00

Luis Delgado:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Meet with the team and plan the next sprint

- What is planned to be done until the next scrum meeting?

  - Make sure the popup questions also appear when in full screen

- What are the hurdles?

  - No hurdles

Alejandro Camejo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Improve Custom Prompts

- What is planned to be done until the next scrum meeting?

  - Integrate all features and start working on documentation/instructions

- What are the hurdles?

  - None

Anders Gutierrez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Began polishing CONFIG documentation.

- What is planned to be done until the next scrum meeting?

  - Continue polishing CONFIG documentation

- What are the hurdles?

  - None

Samantha Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Planned out instructor setup.

- What is planned to be done until the next scrum meeting?

  - Work on recording answers when going to next page.

- What are the hurdles?

  - No hurdles.

Marcel Pividal:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Our meeting and plan for next spring.

- What is planned to be done until the next scrum meeting?

  - Research how to add checkpoints and the creation of fallback to default prom video.

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes:

Attendees: Luis Delgado, Anders Gutierrez, Alejandro Camejo, Samantha Sanchez, Marcel Pividal

Start time: 8:30

End time: 9:00

Luis Delgado:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Meet with the team and plan the next sprint

- What is planned to be done until the next scrum meeting?

  - Finish up documentation

- What are the hurdles?

  - No hurdles

Alejandro Camejo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Integrate all features and start working on documentation/instructions

- What is planned to be done until the next scrum meeting?

  - Finish documentation and start Presentation preparations

- What are the hurdles?

  - None

Anders Gutierrez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Began working on poster.

- What is planned to be done until the next scrum meeting?

  - Finish working on poster.

- What are the hurdles?

  - None

Samantha Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Planned out instructor setup.

- What is planned to be done until the next scrum meeting?

  - Work on recording answers when going to next page.

- What are the hurdles?

  - No hurdles.

Marcel Pividal:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Our meeting and plan for next spring.

- What is planned to be done until the next scrum meeting?

  - Research how to add checkpoints and the creation of fallback to default prom video.

- What are the hurdles?

  - None