Sprint Retrospective Meeting Minutes

Attendees: Alex Gomez, Brandon Rodriguez, Diego Peralta, Lorenzo Z, Gabriel Guzman

Start time: 6:30pm

End time: 7:30pm

What went wrong?

Couple bugs in our program, some github issues.

●     Did we do a good job estimating our team's velocity?

Yes, we did a good job estimating our team’s velocity.

●     Did we do a good job estimating the points (time required) for each user story?

Yes, we did a good job estimating the points.

●     Did each team member work as scheduled?

Yes, each team member worked as scheduled.

What went right?

●           Our stories were completed, our demos were functional. We were able to represent brownian motion using python and matplotlib. Frontend was created

How to address the issues in the next sprint?

●     How to improve the process?

Schedule the sprints earlier.

●     How to improve the product?

Implement the product into a frontend. Add the AI feature.