Date: May 20th, 2025
Attendees: Orestes Lorda, Curt Francis, Ashleigh Sanjur, Jennifer Muniz-Ponce, 
Start time: 5:00 pm
End time: 6:00 pm

Orestes Lorda

- What have you done since the last scrum meeting?

  - Kept refining role update logic based on test results..

- What is planned to be done until the next scrum meeting?

  - Keep refining role update logic based on test results.

- What are the hurdles?

  - Problems with the permissions still exists.

Curt Francis

- What have you done since the last scrum meeting?

  - Made tweaks based on testing.

- What is planned to be done until the next scrum meeting?

  - Make sure to work on any bugs made by the tweaks.

- What are the hurdles?

  - Ensuring all elements remain readable on various screen types and lighting conditions.

Ashleigh Sanjur

- What have you done since the last scrum meeting?

  - Start planning for a crunch mode use case

- What is planned to be done until the next scrum meeting?

  - Start a wireframe for the crunch mode usecase

- What are the hurdles?

  - none

Jennifer Muniz-Ponce

- What have you done since the last scrum meeting?

  - Make tweaks based on stress tests.

- What is planned to be done until the next scrum meeting?

  - Keep working on the stress test tweaks.

- What are the hurdles?

  - Ensuring that error responses are informative but not overwhelming for the user.