Daily Scrum Meeting Minutes

Date: 05/28/2025

Attendees: Harold Luis, Diana Matus, Gabriel Reyes, Jessica Jeanty, Jessica Estevez

Start time: 6:30 PM

End time: 8:30 PM

Student1: Harold Luis

- What have you done since the last scrum?

- Created a sign up page for the Serene website.

- Working on a sidebar menu for easier access to other pages.

- Continuing work on the home page.

- What is planned to be done until the next scrum meeting?

- Continue working on the home page.

- Once I complete the sidebar I will start work on the hydration tab.

- What are the hurdles?

- Figuring out how to work on the backend of the website, finding difficulty with it.

Student2: Gabriel Reyes

- What have you done since the last scrum meeting?

- Worked on the controller for the login page

- Decided on using python

- What is planned to be done until the next scrum meeting?

- Finish the controller

- What are the hurdles?

- Learning how to use python for backend development

Student 3: Diana Matus

- What have you done since the last scrum meeting?

- Worked together on Github

- Made the premium subscriptio page

- What is planned to be done until the next scrum meeting?

- Continue working on it.

- Start working in the apps other features.

- What are the hurdles?

- Code error messages

Student 4: Jessica Jeanty

- What have you done since the last scrum

- Compared IDEs

- Setup repository on GitHub

- What is planned to be done until the next scrum meeting?

- Work on project

- Use traditional backend methods for our website form aspects.

- Continue working on dashboard.html

- What are the hurdles?

- Finding the best times for everyone

Student 5: Jessica Estevez

- What have you done since the last scrum meeting?

- IDE’s were compared.

- Continue working on the front end pages.

- What is planned to be done until the next scrum meeting?

- Create the meditation page.

- What are the hurdles?

- Figuring out how to work the back end of the project.