Daily Scrum Meeting Minutes

Date: 05/30/2025

Attendees: Harold Luis, Diana Matus, Gabriel Reyes, Jessica Jeanty, Jessica Estevez

Start time: 6:30 PM

End time: 8:30 PM

Student1: Harold Luis

- What have you done since the last scrum?

- Kept working on the sidebar, still not completely finished.

- Continuing work on the Homepage but going to start other pages, adding elements to the home page if the time is available.

- What is planned to be done until the next scrum meeting?

- Start working on the hydration tab for the website.

- Help my group with any help on other pages they are working on.

- What are the hurdles?

- Understanding databases but there is a lot of informational videos on this.

Student2: Gabriel Reyes

- What have you done since the last scrum meeting?

- Changed the backend development approach

- What is planned to be done until the next scrum meeting?

- Get frontend work done

- What are the hurdles?

- Learning how to work with backend development software

Student 3: Diana Matus

- What have you done since the last scrum meeting?

- Still working on the premium subscription page in GitHub

- What is planned to be done until the next scrum meeting?

- Continue working on its premium subscription.

- If I finish it, see what other pages we need and which ones we can do.

- What are the hurdles?

- Errors massages and relearning html and css

Student 4: Jessica Jeanty

- What have you done since the last scrum

- Created dashboard.html

- Researched the best backend platforms

- What is planned to be done until the next scrum meeting?

- Work on project

- Use traditional backend methods for our website form aspects.

- Continue working on dashboard.html

- What are the hurdles?

- Finding the best times for everyone

- Figuring out the most efficient platform for the backend

Student 5: Jessica Estevez

- What have you done since the last scrum meeting?

- Kept working on the Meditation page.

- What is planned to be done until the next scrum meeting?

- Help each other in our group.

- What are the hurdles?

- Learn how to work the back end.