Daily Scrum Meeting Minutes

Date: 06/24/2025

Attendees: Harold Luis, Diana Matus, Gabriel Reyes, Jessica Jeanty, Jessica Estevez

Start time: 6:30 PM

End time: 8:30 PM

Student1: Harold Luis

- What have you done since the last scrum?

- Worked on most pages fixing UI and any applications that had glitches.

- Spoke about any additional features we want to add or anything we want changed.

- What is planned to be done until the next scrum meeting?

- Make any changes that we spoke about, try and perfect the website.

- Fix the hydration application still causing problems.

- What are the hurdles?

- Making sure the bugs are sorted out before we finish.

Student2: Gabriel Reyes

- What have you done since the last scrum meeting?

- Started fixing ui on many of the pages

- What is planned to be done until the next scrum meeting?

- Fixing the hydration section

- What are the hurdles?

- Agreeing on which new feature to add

Student 3: Diana Matus

- What have you done since the last scrum meeting?

- Revised the tabs we currently have.

- Checked any bugs

- What is planned to be done until the next scrum meeting?

- Seeing other design idea we could do.

- Brainstorm other tabs we could add

- What are the hurdles?

- Have everything finished on time

Student 4: Jessica Jeanty

- What have you done since the last scrum

- Created more webpages

- Found the best backend platform

- What is planned to be done until the next scrum meeting?

- Continue working in the website

- What are the hurdles?

- Finding the best times for everyone

Student 5: Jessica Estevez

- What have you done since the last scrum meeting?

- Talk among ourselves to decide if we should add more content or items to the webpage.

- What is planned to be done until the next scrum meeting?

- Continue working on the overall website, with a focus on improving the UI of each page.

- What are the hurdles?

- Ensure any remaining bugs are fixed before finalizing the project.