Daily Scrum Meeting Minutes

Date: 06/27/2025

Attendees: Harold Luis, Diana Matus, Gabriel Reyes, Jessica Jeanty, Jessica Estevez

Start time: 6:30 PM

End time: 8:30 PM

Student1: Harold Luis

- What have you done since the last scrum?

- Make any changes that we spoke about, try and perfect the website.

- Fix the hydration application is still causing problems.

- What is planned to be done until the next scrum meeting?

- Continue the work on certain applications that are needed fixes.

- What are the hurdles?

- Making sure the bugs are sorted out before we finish.

Student2: Gabriel Reyes

- What have you done since the last scrum meeting?

- Worked on more of the front end

- Fixed the hydration section

- What is planned to be done until the next scrum meeting?

- Debugging errors

- What are the hurdles?

- Form submission bug which is very difficult to resolve

Student 3: Diana Matus

- What have you done since the last scrum meeting?

- Kept working on other tabs

- Touch of some of the designs

- What is planned to be done until the next scrum meeting?

- Having everything ready for the showcase

- What are the hurdles?

- Find time to touch up a few features.

Student 4: Jessica Jeanty

- What have you done since the last scrum

- Created more webpages

- Found the best backend platform

- What is planned to be done until the next scrum meeting?

- Continue working in the website

- What are the hurdles?

- Finding the best times for everyone

Student 5: Jessica Estevez

- What have you done since the last scrum meeting?

- TImproved the UI across most pages and resolved issues in glitchy features.

- What is planned to be done until the next scrum meeting?

- Begin preparing for the upcoming showcase.

- What are the hurdles?

- Review for any mistakes.