Daily Scrum Meeting Minutes

Date: 06/02/2025

Attendees: Harold Luis, Diana Matus, Gabriel Reyes, Jessica Jeanty, Jessica Estevez

Start time: 6:30 PM

End time: 8:30 PM

Student1: Harold Luis

- What have you done since the last scrum?

- Continued work on sidebar menu.

- Started working on the hydration tab of the website.

- What is planned to be done until the next scrum meeting?

- Continue and finish the hydration tab.

- Help with the about and contact section of our website.

- What are the hurdles?

- Understanding databases but there is a lot of informational videos on this.

Student2: Gabriel Reyes

- What have you done since the last scrum meeting?

- Created the database

- Connected the backend with the frontend

- What is planned to be done until the next scrum meeting?

- Integrate the form submission to the backend in the login and registration pages

- What are the hurdles?

- Learning firebase

- Learning a modern approach to backend/database support

Student 3: Diana Matus

- What have you done since the last scrum meeting?

- Got the premium subscription to work

- What is planned to be done until the next scrum meeting?

- Touching up the premium subscription tab.

- Start working on other tabs.

- What are the hurdles?

- Hoping to finish it all before the showcase

Student 4: Jessica Jeanty

- What have you done since the last scrum

- Created dashboard.html

- Researched the best backend platforms

- What is planned to be done until the next scrum meeting?

- Work on project

- Use traditional backend methods for our website form aspects.

- Continue working on dashboard.html

- What are the hurdles?

- Finding the best times for everyone

- Figuring out the most efficient platform for the backend

Student 5: Jessica Estevez

- What have you done since the last scrum meeting?

- Premium webpage was completed.

- What is planned to be done until the next scrum meeting?

- Keep working on the rest of the apps.

- What are the hurdles?

- Finishing everything on time.