Daily Scrum Meeting Minutes

Date: 06/03/2025

Attendees: Harold Luis, Diana Matus, Gabriel Reyes, Jessica Jeanty, Jessica Estevez

Start time: 6:30 PM

End time: 8:30 PM

Student1: Harold Luis

- What have you done since the last scrum?

- Continue working on the hydration tab for the Serene website.

- Worked on the about and contact section, about is completed.

- What is planned to be done until the next scrum meeting?

- Try to finish the hydration tab.

- Start working on polishing the tabs we’ve created and optimize certain things like sidebar menu.

- What are the hurdles?

- Making the hydration tab with my vision is quite difficult to do and not too many educational views on how to make it work.

Student2: Gabriel Reyes

- What have you done since the last scrum meeting?

- Worked on integrating form submission to the backend/database

- What is planned to be done until the next scrum meeting?

- Finish integrating the backend/database

- What are the hurdles?

- Working with firebase’s free limitations

Student 3: Diana Matus

- What have you done since the last scrum meeting?

- Work on making the help/contact tab

- What is planned to be done until the next scrum meeting?

- Continue working on the that tab

- What are the hurdles?

- Fixing any errors

Student 4: Jessica Jeanty

- What have you done since the last scrum

- Created more webpages

- Found the best backend platform

- What is planned to be done until the next scrum meeting?

- Continue working in the website

- What are the hurdles?

- Finding the best times for everyone

Student 5: Jessica Estevez

- What have you done since the last scrum meeting?

- Started creating the about page..

- What is planned to be done until the next scrum meeting?

- Try to start working on the daily journal page and keep working on the about page.

- What are the hurdles?

- Have everything ready..