Daily Scrum Meeting Minutes

Date: 06/04/2025

Attendees: Harold Luis, Diana Matus, Gabriel Reyes, Jessica Jeanty, Jessica Estevez

Start time: 6:30 PM

End time: 8:30 PM

Student1: Harold Luis

- What have you done since the last scrum?

- Continued working on the hydration tab for the Serene website, still having trouble with it.

- What is planned to be done until the next scrum meeting?

- Try to finish the hydration tab.

- After the hydration tab I must start the polishing of the home page, login, sign up, etc.

- What are the hurdles?

- With a shorter semester I wonder if we’ll be able to add all our features in the time frame we've been given.

Student2: Gabriel Reyes

- What have you done since the last scrum meeting?

- Worked on some front end page design elements of existing pages

- What is planned to be done until the next scrum meeting?

- Work on integrating the backend/database

- What are the hurdles?

- Working with the limitations of the programming approach we’ve used

Student 3: Diana Matus

- What have you done since the last scrum meeting?

- Keep working on the help/contact tab

- What is planned to be done until the next scrum meeting?

- Continue working the help/contact

- Figure out what other tabs to do next

- What are the hurdles?

- Find time to finish it

Student 4: Jessica Jeanty

- What have you done since the last scrum

- Created more webpages

- Found the best backend platform

- What is planned to be done until the next scrum meeting?

- Continue working in the website

- What are the hurdles?

- Finding the best times for everyone

Student 5: Jessica Estevez

- What have you done since the last scrum meeting?

- Continued developing the Hydration tab for the Serene website; still encountering some issues.

- What is planned to be done until the next scrum meeting?

- We would be finishing the Hydration tab.

- What are the hurdles?

- we’re unsure if we’ll have enough time to add all our features.