Daily Scrum Meeting Minutes

Date: 06/06/2025

Attendees: Harold Luis, Diana Matus, Gabriel Reyes, Jessica Jeanty, Jessica Estevez

Start time: 6:30 PM

End time: 8:30 PM

Student1: Harold Luis

- What have you done since the last scrum?

- Working on hydration tab for Serene

- Working on polishing some of the pages

- Seeing what we like and what we don’t as a group.

- What is planned to be done until the next scrum meeting?

- Continue working on pages already done and polish them

- Continue with the hydration tab if not complete.

- What are the hurdles?

- What is the best look for all of our pages, shluld they be the same or have variety.

Student2: Gabriel Reyes

- What have you done since the last scrum meeting?

- Fixed some errors caused by the code

- Continued to learn about firebase integration

- What is planned to be done until the next scrum meeting?

- See what new elements we can add that wasn’t in our initial design draft

- What are the hurdles?

- Learning how firebase works, it can be frustrating at times

Student 3: Diana Matus

- What have you done since the last scrum meeting?

- Fixing the contact me.

- Figuring what other colors to use for the premium subscription.

- What is planned to be done until the next scrum meeting?

- Keep working on the contact me

- Create other pages

- What are the hurdles?

- Be able to add all the apps features in time

Student 4: Jessica Jeanty

- What have you done since the last scrum

- Created more webpages

- Found the best backend platform

- What is planned to be done until the next scrum meeting?

- Continue working in the website

- What are the hurdles?

- Finding the best times for everyone

Student 5: Jessica Estevez

- What have you done since the last scrum meeting?

- Touching up a few pages.

- Working on the layout and features of the Meditation tab in Serene.

- What is planned to be done until the next scrum meeting?

- Continue working on our pages.

- What are the hurdles?

- Choosing the best overall look for all our pages.