Sprint Planning Meeting Minutes:

Project: Self-Care Reminder App

Attendees: Harold Luis, Diana Matus, Gabriel Reyes, Jessica Jeanty, Jessica Estevez

Start time: 6:30 PM

End time: 8:30 PM

After discussion, the velocity of the team was estimated to be 2 hours to start the set up of our IDE, another 2 hours to begin the creation of our app and familiarizing ourselves with our IDE, We also need another 2 hours to speak/plan for how we want our app to look and feel. In total it should be 6 hours for the velocity.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- Priority #1 (SET UP IDE): Start setting up our IDE, make sure we all know how to use it and make sure it's the best IDE we can use.

- Priority #2 (BEGIN APP): Familiarize ourselves with the IDE and then start on the rough draft for our app.

- Priority #3 (SPEAK ABOUT LOOK/FEEL OF APP): Using our Capstone 1 poster and information we will take what we liked about the app and add to this project, using it as our main walkthrough in the creation of Serene.

The team members indicated their willingness to work on the following user stories.

- Harold Luis: User Story 1 & 2 (SET UP IDE, BEGIN APP)

- Diana Matus: User Story 2 & 3 (BEGIN APP, SPEAK ABOUT LOOK/FEEL OF APP)

- Gabriel Reyes: User Story 1 & 3 (SET UP IDE, SPEAK ABOUT LOOK/FEEL OF APP)

- Jessica Jeanty: User Story 1 & 2 (SET UP IDE, BEGIN APP)

- Jessica Estevez: User Story 2 & 3 (BEGIN APP, SPEAK ABOUT LOOK/FEEL OF APP)