Sprint Planning Meeting Minutes:

Project: Self-Care Reminder App

Attendees: Harold Luis, Diana Matus, Gabriel Reyes, Jessica Jeanty, Jessica Estevez

Start time: 6:30 PM

End time: 8:30 PM

After discussion, the velocity of the team was estimated to be 2 hours to create a fully functional sidebar menu on each page, 2 hours to work on fixing features if any have glitches, 2 hours to work on the style of each page. Totaling 6 hours

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- Priority #1 (SIDEBAR MENU): Add a sidebar menu to each page, only have it for homepage, login, and signup page.

- Priority #2 (FIX FEATURES): Fix any glitches on the multiple features we have.

- Priority #3 (WORK ON PAGE STYLE): Work on each page making sure the look and feel is similar for each.

The team members indicated their willingness to work on the following user stories.

- Harold Luis: User Story 2 & 3 (FIX FEATURES, WORK ON PAGE STYLE)

- Diana Matus: User Story 2 & 3 (FIX FEATURES, WORK ON PAGE STYLE)

- Gabriel Reyes: User Story 1 & 2 (SIDEBAR MENU, FIX FEATURES)

- Jessica Jeanty: User Story 1 & 2 (SIDEBAR MENU, FIX FEATURES)

- Jessica Estevez: User Story 2 & 3 (FIX FEATURES, WORK ON PAGE STYLE)