Sprint Planning Meeting Minutes:

Project: Self-Care Reminder App

Attendees: Harold Luis, Diana Matus, Gabriel Reyes, Jessica Jeanty, Jessica Estevez

Start time: 6:30 PM

End time: 8:30 PM

After discussion, the velocity of the team was estimated to be 2 hours to create a fully function hydration tab, 2 hours to continue the work on Serene Premium, 2 hours to work on the contact and about section, lastly 2 more hours for the journal tab. Totaling 8 hours

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- Priority #1 (HYDRATION TAB): Start the hydration tab to add more features onto our website.

- Priority #2 (SERENE PREMIUM): Continue and finish working on Serene Premium.

- Priority #3 (CONTACT/ABOUT): Make an about section detailing our website and an about section with contact info..

- Priority #4 (JOURNAL): Create the journal tab for the Serene website.

The team members indicated their willingness to work on the following user stories.

- Harold Luis: User Story 1 & 2 (HYDRATION TAB, SERENE PREMIUM)

- Diana Matus: User Story 3 & 4 (CONTACT/ABOUT, JOURNAL)

- Gabriel Reyes: User Story 1 & 2 (HYDRATION TAB, SERENE PREMIUM)

- Jessica Jeanty: User Story 3 & 4 (CONTACT/ABOUT, JOURNAL)

- Jessica Estevez: User Story 1 & 2 (HYDRATION TAB, SERENE PREMIUM)