Sprint Planning Meeting Minutes

Project: Self-Care Reminder App

Attendees: Harold Luis, Diana Matus, Gabriel Reyes, Jessica Jeanty, Jessica Estevez

Start time: 6:30 PM

End time: 8:30 PM

After discussion, the velocity of the team was estimated to be 2 hours to work on mock presentation slides and talking points, 2 hours to continue developing and debugging the core application logic, 2 hours to review and test all forms for consistency and functionality, and 2 hours to polish the visual front end of the app.

- Priority #1 (MOCK PRESENTATION): Work on a of presentation including visuals and demo.

- Priority #2 (WORK ON APPLICATIONS): Continue developing the main features of the applications.

- Priority #3 (CHECK ALL FORMS): Review and check  all form inputs.

- Priority #4 (FRONT END WORK): Refine the design and layout for the front end

The team members indicated their willingness to work on the following user stories:

- Harold Luis: User Story 1 & 3 (MOCK PRESENTATION, CHECK ALL FORMS)

- Diana Matus: User Story 2 & 4 (WORK ON APPLICATIONS, FRONT END WORK)

- Gabriel Reyes: User Story 3 & 4 (CHECK ALL FORMS, FRONT END WORK)

- Jessica Jeanty: User Story 1 & 2 (MOCK PRESENTATION, WORK ON APPLICATIONS)

- Jessica Estevez: User Story 1 & 4 (MOCK PRESENTATION, FRONT END WORK)