Review Meeting Minutes

Project: Serene Self-Care Website

Attendees: Harold Luis, Jessica Jeanty, Jessica  Estevez, Gabriel Reyes, Diana Matus

Start time: 6:30 PM

End time: 8:30 PM

After a show and tell presentation, the implementation of the following user stories was accepted by the product owners: All.

- User Story #1: Add a Hydration tab, to be able to track how much water you drink throughout the day.

- User Story #2: Keep working on the sidebar menu, has full functionality but the look can be worked on

- User Story #3: Continue working on the Premium sign up page.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- User Story : Continue working on the Home page.

- How this should be reflected in the user story definition in Mingle:

  - Status: For Later Date

  - Comments: “Was stuck on the home page although it has a good look already.”

  - Priority: Deferred

  - Reasoning: “We should continue working on other parts which is the main issue, then later work on it.”