Review Meeting Minutes

Project: Serene Self-Care Website

Attendees: Harold Luis, Jessica Jeanty, Jessica  Estevez, Gabriel Reyes, Diana Matus

Start time: 6:30 PM

End time: 8:30 PM

After a show and tell presentation, the implementation of the following user stories was accepted by the product owners: All.

- User Story #1: Finish Poster with all leading information on our project.

- User Story #2: Label and order every file for the final deliverable turn in..

- User Story #3: Prepare for presentation...

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- User Story : Continue working on page.

- How this should be reflected in the user story definition in Mingle:

  - Status: Rejected

  - Comments: “Not enough time to add anymore features or pages”

  - Priority: Deferred

  - Reasoning: “It would allow more bloat into our clean and concise page.”