Daily Scrum Meeting Minutes:

Attendees: Blake Schneringer, Semen Kolesnykov, Deris A Leon Carrillo, Archer Amon, Enrique Dominguez

Start time: 21:30

End time: 22:30

Semen Kolesnykov:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - I met briefly with the team to finalize the allocation of our Project Planning and Project Artifacts tasks. Each member selected which artifacts they will be responsible for. After that, I started working on the Use Case Diagram to show how users will interact with our AI Resume Generator. Additionally, I began drafting the Test Suites to outline and organize the different groups of test cases that will help verify the system’s functionality.

- What is planned to be done until the next scrum meeting?

  - I’ll continue refining the Use Case Diagram to ensure it clearly represents all the main interactions and scenarios. I also plan to complete the first draft of the Test Suites document. Together, these deliverables will lay a solid foundation for our upcoming implementation work.

- What are the hurdles?

  - None

Deris A Leon Carrillo:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Created the project artifacts and designed the overall architecture of the system.

- What is planned to be done until the next scrum meeting?

  - Meet with the team to discuss initial back end development. Start setting up 3rd parties APIs.

- What are the hurdles?

  - None.

Blake Schneringer:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Went over the technicalities of planning the scrum and the project in github. Continued to discuss our design process.

- What is planned to be done until the next scrum meeting?

  - Think and plan the architecture of our project more in depth and completely and work on the document outlining this process

- What are the hurdles?

  - So far everything is moving smoothly without hurdles

Archer Amon:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Finished working on class diagrams and discussing them with the rest of the team

- What is planned to be done until the next scrum meeting?

  - Begin coding the base app structure and set up AI integration

- What are the hurdles?

  - Knowing what the first steps should be for building out the planned system

Enrique Dominguez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Began discussing the work load and how it was going to be divided. I got assigned with the user stories

- What is planned to be done until the next scrum meeting?

  - To work on your assigned task. Then discuss together once we all completed our tasks.

- What are the hurdles?

  - None at the moment