Daily Scrum Meeting Minutes:

Attendees: Blake Schneringer, Semen Kolesnykov, Deris A Leon Carrillo, Archer Amon, Enrique Dominguez

Start time: 19:15

End time: 20:15

Semen Kolesnykov:

- How many hours did I work since the last meeting?

  - 1.5

- What was done since the last scrum meeting?

  - Had a quick sync with the team to clarify the general direction of the project. We revisited some of the ideas discussed earlier and made light progress on setting up basic structure in the shared resources. Also ensured the GitHub repo and shared folders are accessible to everyone.

- What is planned to be done until the next scrum meeting?

  - Finalize the list of user stories and start converting them into actionable development tasks. If time permits, begin outlining the technical structure for the backend logic.

- What are the hurdles?

  - None

Deris A Leon Carrillo:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Met with the team to discuss the project strategies and possible initial steps. We set up the GitHub repository and began conversations of potential roles for each team member.

- What is planned to be done until the next scrum meeting?

  - Start working with the team on the design of the system architecture and exploring potential first implementation steps.

- What are the hurdles?

  - None.

Blake Schneringer:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - We all got together as a team for the first time to talk about our strategy for how exactly we are going to develop our AI Resume Generator and all of the technicalities of planning the scrum and the project in github. Continued to discuss our design process.

- What is planned to be done until the next scrum meeting?

  - Think and plan the architecture of our project more in depth and completely and work on the document outlining this process

- What are the hurdles?

  - So far everything is moving smoothly without hurdles

Archer Amon:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued planning out project architecture, got set up with team on github

- What is planned to be done until the next scrum meeting?

  - Continue working with team on system design document

- What are the hurdles?

  - None currently

Enrique Dominguez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - We reviewed the general schedule for upcoming meetings and discussed the initial steps each group member will take to advance the project before beginning code implementation.

- What is planned to be done until the next scrum meeting?

  - To ensure efficient contribution from everyone, we plan to begin by collaboratively working on the project architecture. This will help us identify each member’s strengths, allowing us to divide the work accordingly.

- What are the hurdles?

  - None at the moment