Daily Scrum Meeting Minutes:

Attendees: Blake Schneringer, Semen Kolesnykov, Deris A Leon Carrillo, Archer Amon, Enrique Dominguez

Start time: 19:15

End time: 20:15

Semen Kolesnykov:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Had a brief alignment with the team regarding the overall project direction. We reviewed previously discussed concepts and ensured that shared resources like the GitHub repository and shared folders were organized and accessible to all members.

- What is planned to be done until the next scrum meeting?

  - Begin drafting user stories and converting them into concrete development tasks. If time permits, start outlining the backend system architecture.

- What are the hurdles?

  - None

Deris A Leon Carrillo:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Started working with the team on the design of the system architecture and exploring potential first implementation steps.

- What is planned to be done until the next scrum meeting?

  - Keep working with the team on the design of the system architecture and exploring potential first implementation steps and team roles.

- What are the hurdles?

  - None.

Blake Schneringer:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - We all got together as a team for the first time to talk about our strategy for how exactly we are going to develop our AI Resume Generator and all of the technicalities of planning the scrum and the project in github. Continued to discuss our design process.

- What is planned to be done until the next scrum meeting?

  - Think and plan the architecture of our project more in depth and completely and work on the document outlining this process

- What are the hurdles?

  - So far everything is moving smoothly without hurdles

Archer Amon:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued planning out project architecture, deciding on necessary functionalities, structures, system requirements, and relations between components.

- What is planned to be done until the next scrum meeting?

  - Work with team to standardize the operations and plan out next execution steps, as well as further elaborate on design specifications

- What are the hurdles?

  - None currently, aside from managing a large volume of information and potential considerations.

Enrique Dominguez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - We reviewed the general schedule for upcoming meetings and discussed the initial steps each group member will take to advance the project before beginning code implementation.

- What is planned to be done until the next scrum meeting?

  - To ensure efficient contribution from everyone, we plan to begin by collaboratively working on the project architecture. This will help us identify each member’s strengths, allowing us to divide the work accordingly.

- What are the hurdles?

  - None at the moment