Daily Scrum Meeting Minutes:

Attendees: Blake Schneringer, Semen Kolesnykov, Deris A Leon Carrillo, Archer Amon, Enrique Dominguez

Start time: 21:30

End time: 22:30

Semen Kolesnykov:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - I started outlining the structure for the project documentation, including setup instructions, tech stack overview, and a section for future contributions. I also worked on defining user roles for the system (e.g., job seeker, guest, admin), which will help guide both the Use Case Diagram and future access control logic.

- What is planned to be done until the next scrum meeting?

  - I plan to continue expanding the documentation with detailed descriptions of core features and flows. Additionally, I’ll begin designing a basic wireframe or sketch of the UI layout for the main interaction screens (e.g., resume input, preview, download), to help the team visualize how users will navigate the system. This will support both front-end development and the refinement of user stories.

- What are the hurdles?

  - None

Deris A Leon Carrillo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Finished working the Flask back-end and work on the first API implementations. Starting creating a serverless environment to compare the results.

- What is planned to be done until the next scrum meeting?

  - Continue working on the serverless back-end. Create an AWS Gateway and create the first methods.

- What are the hurdles?

  - None.

Blake Schneringer:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Did the final planning and coordinating of all of our project planning and project artifacts. Came to a conclusion on how the project will look and the features it will have. It will have a flask front end and aws backend and open ai api for the ai generation.

- What is planned to be done until the next scrum meeting?

  - We are all going to contribute more to the front end flask development that has not been started yet given that the backend is pretty built out I am going to start with the first push of the basic flask outline and code and then we will take it from there.

- What are the hurdles?

  - So far everything is moving smoothly without hurdles. We were able to coordinate and meet successfully.

Archer Amon:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Reviewed project artifacts and established plan for integrating necessary API calls

- What is planned to be done until the next scrum meeting?

  - Begin working on front end development with the team

- What are the hurdles?

  - Understanding how to split up front end development work and ensure it is aligned with backend needs

Enrique Dominguez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - User stories were completed and talked about.

- What is planned to be done until the next scrum meeting?

  - To work on the rough draft of the front end with the team.

- What are the hurdles?

  - None at the moment