Daily Scrum Meeting Minutes:

Attendees: Blake Schneringer, Semen Kolesnykov, Deris A Leon Carrillo, Archer Amon, Enrique Dominguez

Start time: 20:30

End time: 21:30

Semen Kolesnykov:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - I connected with the team to wrap up the discussion about our Project Planning and Project Artifacts assignments. We made sure everyone picked their respective tasks. After that, I got started on creating the Use Case Diagram to map out how users will interact with the AI Resume Generator. I also began drafting the Test Suites, which will organize our testing process and help validate the system’s features.

- What is planned to be done until the next scrum meeting?

  - My goal is to keep improving the Use Case Diagram so that it captures all major interactions. I’ll also be working on finishing up the first version of the Test Suites, so we’re well-prepared for the next steps in development.

- What are the hurdles?

  - None

Deris A Leon Carrillo:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked setting up 3rd parties APIs. Started designing the master prompt for the completion

- What is planned to be done until the next scrum meeting?

  - Meet with the team to discuss initial back end development. Continue setting up 3rd parties APIs.

- What are the hurdles?

  - None.

Blake Schneringer:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Went over the technicalities of planning the scrum and the project in github. Continued to discuss our design process.

- What is planned to be done until the next scrum meeting?

  - Think and plan the architecture of our project more in depth and completely and work on the document outlining this process

- What are the hurdles?

  - So far everything is moving smoothly without hurdles

Archer Amon:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued planning design process with team based on completed project artifacts

- What is planned to be done until the next scrum meeting?

  - Begin coding the base app structure

- What are the hurdles?

  - Knowing what parts of the system to code first

Enrique Dominguez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Began discussing the work load and how it was going to be divided. I got assigned with the user stories

- What is planned to be done until the next scrum meeting?

  - To work on your assigned task. Then discuss together once we all completed our tasks.

- What are the hurdles?

  - None at the moment