Daily Scrum Meeting Minutes:

Attendees: Blake Schneringer, Semen Kolesnykov, Deris A Leon Carrillo, Archer Amon, Enrique Dominguez

Start time: 21:30

End time: 22:30

Semen Kolesnykov:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - I met with the team to wrap up our discussion on the Project Planning and Project Artifacts assignments. We confirmed that everyone had chosen their respective artifacts to work on. Afterward, I began working on the Use Case Diagram to outline how users will interact with our AI Resume Generator. I also started drafting the Test Suites, which will help us organize our testing process and ensure we properly validate the system’s features..

- What is planned to be done until the next scrum meeting?

  - I plan to continue refining the Use Case Diagram to make sure it fully covers all of the key interactions. I also intend to finish the initial draft of the Test Suites to ensure we have a solid foundation for testing as we move forward.

- What are the hurdles?

  - None

Deris A Leon Carrillo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on the initial steps of designing the integration OpenAI API into the backend.

- What is planned to be done until the next scrum meeting?

  - Meet with the team to discuss the first coding steps to fully integrate API to the back end.

- What are the hurdles?

  - None.

Blake Schneringer:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Went over the technicalities of planning the scrum and the project in github. Continued to discuss our design process.

- What is planned to be done until the next scrum meeting?

  - Think and plan the architecture of our project more in depth and completely and w he ork on the document outlining this process

- What are the hurdles?

  - So far everything is moving smoothly without hurdles

Archer Amon:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Began planning code for basic user interaction functions to set up the resume

- What is planned to be done until the next scrum meeting?

  - Continue working on code and align with the rest of the team

- What are the hurdles?

  - Understanding how each of the different pieces will fit together

Enrique Dominguez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Began discussing the work load and how it was going to be divided. I got assigned with the user stories

- What is planned to be done until the next scrum meeting?

  - To work on your assigned task. Then discuss together once we all completed our tasks.

- What are the hurdles?

  - None at the moment