Daily Scrum Meeting Minutes:

Attendees: Blake Schneringer, Semen Kolesnykov, Deris A Leon Carrillo, Archer Amon, Enrique Dominguez

Start time: 21:30

End time: 22:30

Semen Kolesnykov:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - I reconnected with the team to finish discussing our Project Planning and Project Artifacts assignments. We all confirmed the items we’re responsible for moving forward. After that, I worked on improving the Use Case Diagram to better capture how users will interact with our AI Resume Generator. I also started drafting the Test Suites to help us structure our testing process. Additionally, we began setting up some of the initial project framework and got started on the first bits of coding.

- What is planned to be done until the next scrum meeting?

  - I plan to finish polishing the Use Case Diagram and complete the first draft of the Test Suites. Alongside that, I’ll continue supporting the early coding efforts to build a solid base for our system.

- What are the hurdles?

  - None

Deris A Leon Carrillo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on the initial steps of designing the integration OpenAI API into the backend.

- What is planned to be done until the next scrum meeting?

  - Keep working on first coding steps to fully integrate API to the back end.

- What are the hurdles?

  - None.

Blake Schneringer:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Went over the technicalities of planning the scrum and the project in github. Continued to discuss our design process. Started coding the frontend and trying to link the AI API.

- What is planned to be done until the next scrum meeting?

  - Think and plan the architecture of our project more in depth and completely and w he ork on the document outlining this process

- What are the hurdles?

  - So far everything is moving smoothly without hurdles

Archer Amon:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued development of code for user resume input functions

- What is planned to be done until the next scrum meeting?

  - Continue working on code and try out test cases to ensure proper functionality

- What are the hurdles?

  - Understanding how each of the different pieces will fit together

Enrique Dominguez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Began discussing the work load and how it was going to be divided. I got assigned with the user stories

- What is planned to be done until the next scrum meeting?

  - To work on your assigned task. Then discuss together once we all completed our tasks.

- What are the hurdles?

  - None at the moment