Daily Scrum Meeting Minutes:

Attendees: Blake Schneringer, Semen Kolesnykov, Deris A Leon Carrillo, Archer Amon, Enrique Dominguez

Start time: 21:30

End time: 22:30

Semen Kolesnykov:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - I met with the team to finalize our Project Planning and Project Artifacts assignments, confirming what each person will work on going forward. I spent some time refining the Use Case Diagram to clearly show how users will interact with the AI Resume Generator. I also drafted the initial version of the Test Suites to help us better plan and organize testing. Additionally, we started laying out the project’s initial structure and began working on some basic coding tasks.

- What is planned to be done until the next scrum meeting?

  - I plan to finalize the Use Case Diagram and complete the first draft of the Test Suites. I’ll also keep working on the initial coding to ensure we’re set up for success as we move ahead.

- What are the hurdles?

  - None

Deris A Leon Carrillo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on first coding steps to fully integrate API to the back end.

- What is planned to be done until the next scrum meeting?

  - Start creating the Flask back-end and work on the first API implementations.

- What are the hurdles?

  - None.

Blake Schneringer:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Went over the technicalities of planning the scrum and the project in github. Continued to discuss our design process. Started coding the frontend and trying to link the AI API.

- What is planned to be done until the next scrum meeting?

  - Think and plan the architecture of our project more in depth and completely and w he ork on the document outlining this process

- What are the hurdles?

  - So far everything is moving smoothly without hurdles

Archer Amon:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued development of code for user resume input functions

- What is planned to be done until the next scrum meeting?

  - Continue working on code and try out test cases to ensure proper functionality

- What are the hurdles?

  - Understanding how each of the different pieces will fit together

Enrique Dominguez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Began discussing the work load and how it was going to be divided. I got assigned with the user stories

- What is planned to be done until the next scrum meeting?

  - To work on your assigned task. Then discuss together once we all completed our tasks.

- What are the hurdles?

  - None at the moment