Daily Scrum Meeting Minutes:

Attendees: Blake Schneringer, Semen Kolesnykov, Deris A Leon Carrillo, Archer Amon, Enrique Dominguez

Start time: 21:30

End time: 22:30

Semen Kolesnykov:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - I reviewed the team's latest feedback and started making front-end adjustments based on our design flow. I also cleaned up part of the backend code and prepared it for upload to the shared Google Drive folder, as suggested by the team. In addition, I updated my section in the Daily Scrum document to better reflect our current project progress.

  - will push front-end code updates to the GitHub repository and make sure the backend code is properly organized and accessible in the shared folder. I also plan to continue improving the UI layout for the resume generation and download pages to match the use case flow.

- What are the hurdles?

  - None

Deris A Leon Carrillo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Fine tuned master prompt for smoother generation. Work on the API request handling.

- What is planned to be done until the next scrum meeting?

  - Add an option function to catch any option request to the API.

- What are the hurdles?

  - None.

Blake Schneringer:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on the react front end. Added a text the necessary fields that users need to add information to and text boxes for them to add their information and start on a way to parse this data to give it to the backend to be able to be given to the openai api so that it can give it a master command and return the resume back to the user on the front end.

- What is planned to be done until the next scrum meeting?

  - Need to continue to polish up the front end to make it look more appealing to users in addition to parsing the data in a way to give the best results back from the openai api. Plus there is additional features that we would like to add like the linkedin connection.

- What are the hurdles?

  - So far everything is moving smoothly without hurdles. We were able to coordinate and meet successfully.

Archer Amon:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Began planning for front end design and becoming familiar with key functions of flask to start coding

- What is planned to be done until the next scrum meeting?

  - Use flask to create the design to facilitate user interaction with the system

- What are the hurdles?

  - Becoming familiar with flask as I am new to front end development

Enrique Dominguez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - User stories were completed and talked about.

- What is planned to be done until the next scrum meeting?

  - To work on the rough draft of the front end with the team.

- What are the hurdles?

  - None at the moment