Daily Scrum Meeting Minutes:

Attendees: Blake Schneringer, Semen Kolesnykov, Deris A Leon Carrillo, Archer Amon, Enrique Dominguez

Start time: 21:30

End time: 22:30

Semen Kolesnykov:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - During our last team meeting, I shared the progress I made on the Use Case Diagram and Test Suites. I explained the structure, purpose, and how they align with the overall functionality of our AI Resume Generator. We also reviewed everyone's progress and discussed next steps as a group. Aside from that, I began outlining the documentation structure, including setup instructions, tech stack overview, and a section for future contributions. I also started drafting the definition of user roles (e.g., job seeker, guest, admin), which will help with both access control and feature planning.

  - I’ll continue working on expanding the documentation with clear descriptions of core system features and flows. I also plan to start creating simple wireframes or sketches of the main UI screens (resume input, preview, download) to support frontend development and further refine our user stories.

- What are the hurdles?

  - None

Deris A Leon Carrillo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continue working on the serverless back-end. Created an AWS Gateway and started working on the POST method that will integrate with the OpenAI API. Created an API key and started working on the Lamda Script.

- What is planned to be done until the next scrum meeting?

  - Continue working on the serverless back-end. Keep working on the AWS API Gateway and finish and test the POST method that will integrate with the OpenAI API.

- What are the hurdles?

  - None.

Blake Schneringer:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Did the final planning and coordinating of all of our project planning and project artifacts. Came to a conclusion on how the project will look and the features it will have. It will have a flask front end and aws backend and open ai api for the ai generation.

- What is planned to be done until the next scrum meeting?

  - We are all going to contribute more to the front end flask development that has not been started yet given that the backend is pretty built out I am going to start with the first push of the basic flask outline and code and then we will take it from there.

- What are the hurdles?

  - So far everything is moving smoothly without hurdles. We were able to coordinate and meet successfully.

Archer Amon:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Began planning for front end design and becoming familiar with key functions of flask to start coding

- What is planned to be done until the next scrum meeting?

  - Use flask to create the design to facilitate user interaction with the system

- What are the hurdles?

  - Becoming familiar with flask as I am new to front end development

Enrique Dominguez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - User stories were completed and talked about.

- What is planned to be done until the next scrum meeting?

  - To work on the rough draft of the front end with the team.

- What are the hurdles?

  - None at the moment