Daily Scrum Meeting Minutes:

Attendees: Blake Schneringer, Semen Kolesnykov, Deris A Leon Carrillo, Archer Amon, Enrique Dominguez

Start time: 21:30

End time: 22:30

Semen Kolesnykov:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - At our last team meeting, I presented the progress on the Use Case Diagram and Test Suites, explaining how they reflect user flows and system functionality. We also did a quick team-wide check-in to review everyone’s progress and align on what’s coming next. Alongside that, I started building out the structure for our documentation, including setup instructions, tech stack overview, and contributor guidelines. I’ve also been defining user roles such as job seeker, guest, and admin to support role-based access and design logic. On top of that, I began initial frontend work — setting up basic components and getting familiar with how we’ll structure the UI.

  - Next, I’ll continue refining the documentation and begin writing detailed descriptions of the main features and workflows. I also plan to sketch out some wireframes for key screens like resume input and preview. On the frontend side, I’ll expand the initial layout and start implementing components tied to user input and navigation.

- What are the hurdles?

  - None

Deris A Leon Carrillo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on the serverless back-end. Integrated a Lambda method on the API Gateway. Tested the API integration.

- What is planned to be done until the next scrum meeting?

  - Continue working on the serverless back-end. Integrate another POST method in a different path to initiate conversation. Fine tune the Master Prompt for smoother generation.

- What are the hurdles?

  - None.

Blake Schneringer:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Did the final planning and coordinating of all of our project planning and project artifacts. Came to a conclusion on how the project will look and the features it will have. It will have a flask front end and aws backend and open ai api for the ai generation.

- What is planned to be done until the next scrum meeting?

  - We are all going to contribute more to the front end flask development that has not been started yet given that the backend is pretty built out I am going to start with the first push of the basic flask outline and code and then we will take it from there.

- What are the hurdles?

  - So far everything is moving smoothly without hurdles. We were able to coordinate and meet successfully.

Archer Amon:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Began planning for front end design and becoming familiar with key functions of flask to start coding

- What is planned to be done until the next scrum meeting?

  - Use flask to create the design to facilitate user interaction with the system

- What are the hurdles?

  - Becoming familiar with flask as I am new to front end development

Enrique Dominguez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - User stories were completed and talked about.

- What is planned to be done until the next scrum meeting?

  - To work on the rough draft of the front end with the team.

- What are the hurdles?

  - None at the moment