Daily Scrum Meeting Minutes:

Attendees: Blake Schneringer, Semen Kolesnykov, Deris A Leon Carrillo, Archer Amon, Enrique Dominguez

Start time: 21:30

End time: 22:30

Semen Kolesnykov:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - I completed part of the previous plan by connecting the updated front-end interface with mock backend data to simulate core interactions like resume generation and preview. This helped us begin evaluating the intended user flow. I also tested the layout across various screen sizes and identified some responsiveness issues that need further refinement.

  - I’ll continue improving the UI’s responsiveness on both mobile and desktop devices. I also intend to implement basic logic for exporting resumes as PDF files. Additionally, I’ll begin documenting key components and API routes to make the codebase more accessible for the team.

- What are the hurdles?

  - None

Deris A Leon Carrillo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on improving security in the back-end and API keys management. Restrict access via API gateway and policies.

- What is planned to be done until the next scrum meeting?

  - Continue working on improving security in the back-end and managing API keys. Restrict access via API gateway and policies. Start setting up the S3 bucket for static file hosting.

- What are the hurdles?

  - Had issues with API keys.

Blake Schneringer:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on the react front end. Added a text the necessary fields that users need to add information to and text boxes for them to add their information and start on a way to parse this data to give it to the backend to be able to be given to the openai api so that it can give it a master command and return the resume back to the user on the front end.

- What is planned to be done until the next scrum meeting?

  - Need to continue to polish up the front end to make it look more appealing to users in addition to parsing the data in a way to give the best results back from the openai api. Plus there are additional features that we would like to add like the linkedin connection.

- What are the hurdles?

  - So far everything is moving smoothly without hurdles. We were able to coordinate and meet successfully.

Archer Amon:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on completing user stories to improve interaction with the front end when inputting resume information

- What is planned to be done until the next scrum meeting?

  - Continue improving front end design for visual appearance overall

- What are the hurdles?

  - None currently

Enrique Dominguez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - User stories were completed and talked about.

- What is planned to be done until the next scrum meeting?

  - To work on the rough draft of the front end with the team.

- What are the hurdles?

  - None at the moment