Daily Scrum Meeting Minutes:

Attendees: Blake Schneringer, Semen Kolesnykov, Deris A Leon Carrillo, Archer Amon, Enrique Dominguez

Start time: 20:30

End time: 21:30

Semen Kolesnykov:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - I advanced the front-end work by linking it with sample backend data, which helped simulate key features such as resume generation and preview. This gave us a more practical view of the system’s user flow. I also tested the interface across different screen sizes and pinpointed several layout issues that need refinement to ensure full responsiveness.

  - I’ll continue optimizing the interface for both desktop and mobile users to enhance responsiveness. I also plan to implement basic functionality for downloading resumes as PDFs. On top of that, I’ll begin drafting documentation for the main components and API routes to help streamline collaboration within the team.

- What are the hurdles?

  - None

Deris A Leon Carrillo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on improving security in the back-end and API key management. Restrict access via API gateway and policies. Start setting up the S3 bucket.

- What is planned to be done until the next scrum meeting?

  - Continue working on improving security in the back-end and managing API keys. Finish setting up S3 and create a new policy to allow access and set up ACLs.

- What are the hurdles?

  - Had issues with API keys.

Blake Schneringer:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on the react front end. Added a text the necessary fields that users need to add information to and text boxes for them to add their information and start on a way to parse this data to give it to the backend to be able to be given to the openai api so that it can give it a master command and return the resume back to the user on the front end.

- What is planned to be done until the next scrum meeting?

  - Need to continue to polish up the front end to make it look more appealing to users in addition to parsing the data in a way to give the best results back from the openai api. Plus there are additional features that we would like to add like the linkedin connection.

- What are the hurdles?

  - So far everything is moving smoothly without hurdles. We were able to coordinate and meet successfully.

Archer Amon:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on completing user stories to improve interaction with the front end when inputting resume information

- What is planned to be done until the next scrum meeting?

  - Continue improving front end design for visual appearance overall

- What are the hurdles?

  - None currently

Enrique Dominguez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - User stories were completed and talked about.

- What is planned to be done until the next scrum meeting?

  - To work on the rough draft of the front end with the team.

- What are the hurdles?

  - None at the moment