Daily Scrum Meeting Minutes:

Attendees: Blake Schneringer, Semen Kolesnykov, Deris A Leon Carrillo, Archer Amon, Enrique Dominguez

Start time: 19:00

End time: 20:00

Semen Kolesnykov:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - I completed part of what I had planned earlier: I finalized the connection between the front-end and mock backend data, which allowed us to simulate key features like resume generation and preview. I also made improvements to the mobile layout and responsiveness, and started outlining documentation for the front-end components to support smoother collaboration.

  - I’ll begin working on the poster assignment, which opens tonight. I plan to structure the content so it clearly communicates our project's objective, the technical approach, and our progress so far. I’ll also explore design ideas and visual elements that can make the poster more engaging. Alongside that, I’m planning to check in with the team in case any additional front-end work or feedback implementation is needed.

- What are the hurdles?

  - None

Deris A Leon Carrillo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Deployed and tested a new version of the Lambda script that will handle file submissions.

- What is planned to be done until the next scrum meeting?

  - Modify the Lambda script to accept a file. Add a method to encode and decode files. Create a new master prompt that will make the model generate text in HTML format.

- What are the hurdles?

  - Had issues with API keys.

Blake Schneringer:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on the react front end. Added a text the necessary fields that users need to add information to and text boxes for them to add their information and start on a way to parse this data to give it to the backend to be able to be given to the openai api so that it can give it a master command and return the resume back to the user on the front end.

- What is planned to be done until the next scrum meeting?

  - Need to continue to polish up the front end to make it look more appealing to users in addition to parsing the data in a way to give the best results back from the openai api. Plus there are additional features that we would like to add like the linkedin connection.

- What are the hurdles?

  - So far everything is moving smoothly without hurdles. We were able to coordinate and meet successfully.

Archer Amon:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on creating different templates for the resume output from the system

- What is planned to be done until the next scrum meeting?

  - Finish resume templates and create UI integration

- What are the hurdles?

  - None currently

Enrique Dominguez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - User stories were completed and talked about.

- What is planned to be done until the next scrum meeting?

  - To work on the rough draft of the front end with the team.

- What are the hurdles?

  - None at the moment