Daily Scrum Meeting Minutes:

Attendees: Blake Schneringer, Semen Kolesnykov, Deris A Leon Carrillo, Archer Amon, Enrique Dominguez

Start time: 19:00

End time: 20:00

Semen Kolesnykov:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - I completed a portion of what I had planned earlier: I finalized the integration of the front-end with mock backend data to simulate core features like resume generation and preview. I also continued refining the UI responsiveness for mobile devices and made further updates to improve layout consistency. Additionally, I expanded the initial documentation for front-end components to make it easier for others to navigate the codebase.

  - I’m going to start working on the poster assignment now that it’s available. I’ll focus on outlining the structure and drafting the key content areas, such as our project’s purpose, technical stack, and current progress. In addition to that, I plan to prototype one or two visual layout options in Figma or a similar tool to find the most effective design. I may also explore creating a short visual walkthrough or mockup preview that could be embedded as a QR or link on the poster if the team agrees.

- What are the hurdles?

  - None

Deris A Leon Carrillo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Modified the Lambda script to accept a file. Added a method to encode and decode files.

- What is planned to be done until the next scrum meeting?

  - Create a new master prompt that enables the model to generate text in HTML format. Keep fine-tuning the Model generation output.

- What are the hurdles?

  - Had issues with API keys.

Blake Schneringer:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on the react front end. Added a text the necessary fields that users need to add information to and text boxes for them to add their information and start on a way to parse this data to give it to the backend to be able to be given to the openai api so that it can give it a master command and return the resume back to the user on the front end.

- What is planned to be done until the next scrum meeting?

  - Need to continue to polish up the front end to make it look more appealing to users in addition to parsing the data in a way to give the best results back from the openai api. Plus there are additional features that we would like to add like the linkedin connection.

- What are the hurdles?

  - So far everything is moving smoothly without hurdles. We were able to coordinate and meet successfully.

Archer Amon:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Made progress on resume output formatting and improving the UI

- What is planned to be done until the next scrum meeting?

  - Continue polishing front end and test out the project with more complex inputs for diverse use cases

- What are the hurdles?

  - None currently

Enrique Dominguez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - User stories were completed and talked about.

- What is planned to be done until the next scrum meeting?

  - To work on the rough draft of the front end with the team.

- What are the hurdles?

  - None at the moment