Daily Scrum Meeting Minutes:

Attendees: Blake Schneringer, Semen Kolesnykov, Deris A Leon Carrillo, Archer Amon, Enrique Dominguez

Start time: 19:00

End time: 20:00

Semen Kolesnykov:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - I completed a portion of what I had planned by successfully connecting the front-end with mock backend data, enabling simulation of key features such as resume generation and preview. This helped us validate the overall flow of the application. I also began addressing some UI responsiveness issues on mobile screens and made initial improvements. Additionally, I created a rough draft of the component documentation to assist with onboarding and coordination across the team.

  - I’ll continue refining the front-end layout for better responsiveness on all devices. I also plan to implement the first version of the resume download as PDF feature. On top of that, I want to begin setting up a shared UI component library so we can maintain a consistent design across the app and make front-end development more efficient moving forward.

- What are the hurdles?

  - None

Deris A Leon Carrillo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Working on the connection between front-end and API Gateway. Started working on  the request method for the front-end.

- What is planned to be done until the next scrum meeting?

  - Keep working on the connection between front-end and API Gateway. Finish the request method for the front-end.

- What are the hurdles?

  - Had issues with API keys.

Blake Schneringer:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on the react front end. Added a text the necessary fields that users need to add information to and text boxes for them to add their information and start on a way to parse this data to give it to the backend to be able to be given to the openai api so that it can give it a master command and return the resume back to the user on the front end.

- What is planned to be done until the next scrum meeting?

  - Need to continue to polish up the front end to make it look more appealing to users in addition to parsing the data in a way to give the best results back from the openai api. Plus there are additional features that we would like to add like the linkedin connection.

- What are the hurdles?

  - So far everything is moving smoothly without hurdles. We were able to coordinate and meet successfully.

Archer Amon:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on completing user stories to improve interaction with the front end when inputting resume information

- What is planned to be done until the next scrum meeting?

  - Continue improving front end design for visual appearance overall

- What are the hurdles?

  - None currently

Enrique Dominguez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - User stories were completed and talked about.

- What is planned to be done until the next scrum meeting?

  - To work on the rough draft of the front end with the team.

- What are the hurdles?

  - None at the moment