Daily Scrum Meeting Minutes:

Attendees: Blake Schneringer, Semen Kolesnykov, Deris A Leon Carrillo, Archer Amon, Enrique Dominguez

Start time: 19:00

End time: 20:00

Semen Kolesnykov:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - I wrapped up all the tasks I had previously planned. This included linking the front-end with mock backend data to simulate core features like resume generation and preview, enhancing the interface’s responsiveness on mobile devices, and drafting initial documentation for the main front-end components to help streamline team collaboration.

  - My next focus is starting work on the project poster assignment, which becomes available tonight. I aim to design a clear and informative poster that showcases the purpose and progress of our AI Resume Generator project. In parallel, I may also do some front-end refinements or provide help wherever the team needs it.

- What are the hurdles?

  - None

Deris A Leon Carrillo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Deployed and tested a new version of the Lambda script that will handle file submissions.

- What is planned to be done until the next scrum meeting?

  - Modify the Lambda script to accept a file. Add a method to encode and decode files. Create a new master prompt that will make the model generate text in HTML format.

- What are the hurdles?

  - Had issues with API keys.

Blake Schneringer:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on the react front end. Added a text the necessary fields that users need to add information to and text boxes for them to add their information and start on a way to parse this data to give it to the backend to be able to be given to the openai api so that it can give it a master command and return the resume back to the user on the front end.

- What is planned to be done until the next scrum meeting?

  - Need to continue to polish up the front end to make it look more appealing to users in addition to parsing the data in a way to give the best results back from the openai api. Plus there are additional features that we would like to add like the linkedin connection.

- What are the hurdles?

  - So far everything is moving smoothly without hurdles. We were able to coordinate and meet successfully.

Archer Amon:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on creating different templates for the resume output from the system

- What is planned to be done until the next scrum meeting?

  - Finish resume templates and create UI integration

- What are the hurdles?

  - None currently

Enrique Dominguez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - User stories were completed and talked about.

- What is planned to be done until the next scrum meeting?

  - To work on the rough draft of the front end with the team.

- What are the hurdles?

  - None at the moment