Sprint Backlog Grooming Meeting Minutes #1
 Attendees: <Mario Casas, Marcos Arrazola-Solares, Cristian Gabriel Mantilla, Zechariah Cukras>
 Start time: <9:20 PM>
 End time: <10:20 PM>

User Story #1: Organizing and planning the Unity Project– 15 points (Assigned to Cristian Mantilla)
 “As a team member, I want to thoroughly outline and describe the plans, goals, and requirements for the unity project.”

Acceptance Criteria:

- Created the repository where the project is to be done in

- Organized the Trello by priority of the first features that must be implemented

- Created Github issues to keep track of progress of features, along with assigning and discussing specific features to others..

User Story #2: Git Collaboration in Unity points (Assigned to Zechariah Cukras, Cristian Mantilla, Marcos Arrazola, and Mario Casas)
 “As a team member, I want to learn how to effectively collaborate with my peers to have a efficient workflow”

Acceptance Criteria:

- Github issues can now be assigned to specific collaborators

- Unity project has different scenes for collaborators to make changes in

- Different branches for features and developers were made to avoid conflicts and improve workflow

User Story #3: Learning Forces in physics – 10 points (Assigned to Zechariah Cukras, Cristian Mantilla, Marcos Arrazola, and Mario Casas)
 “As a team, we want to be aware of the concepts of physics we are working with in order to develop a proper model of physics within our Unity Project”

Acceptance Criteria:

- Team had a meeting dedicating to learning what forces are, along with how they are relevant to the project

- Members can now choose an assigned physics component they wish to learn through assigning themselves github issues.

User Story #4: Learning Unity – 10 points (Assigned to Zechariah Cukras, Cristian Mantilla, Marcos Arrazola, and Mario Casas)
 “As a team member, I want to learn how to utilize unity to produce features and experiments for the unity project”

Acceptance Criteria:

- Experiments on unity functions, scripts, and pre-existing elements to use as references have been discovered

- Unity documentation has begun to be read

### The following user stories were moved to the backlog:

User Story: Objects experience Friction – 10 points
 “As a user, I want the program to be able to reproduce the phenomenon of friction upon objects so I may learn and discover the concept within the simulation..”

User Story: Force Diagram UI – 15 points
 “As a user, I want to be able to view an object's force diagram at any given time so that I may learn  about how they function in relation to the object's movement.”

User Story: Collisions – 10 points
 “As a user, I want to be able to simulate and be explained about collisions between objects, so that I may learn about the different variables and components that go into objects colliding”