Daily Scrum Meeting Minutes #12:

Attendees: Mario Isaiah Casas, Marcos Arrazola-Solares, Cristian Gabriel Mantilla, and Zechariah Cukras

Start time: 10:00 PM

End time: 10:30 PM

<Cristian Mantilla>:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Re-organized project issue to align with the use of PhysX.

- What is planned to be done until the next scrum meeting?

  - Find how to create a dynamic displayable vector.

- What are the hurdles?

  - Inexperience in Unity.

<Mario Casas>:

- How many hours did I work since the last meeting?

  - I worked for 3 hours.

- What was done since the last Scrum meeting?

  - Created velocity tracker script track object’s velocity in m/s

  - Created world space UI of velocity graph (x in seconds, y in meters)

- What is planned to be done until the next Scrum meeting?

  - Add axis labels to the world space UI of the velocity graph

  - Make velocity Rigidbody-based for better accuracy

  - Start working on fully UI-based velocity graph

- What are the hurdles?

  - Lack of understanding with physics concepts and applying physics to Unity

  - Lack of understanding with applying Git to Unity

<Marcos Arrazola>:

- How many hours did I work since the last meeting?

  - I worked for 3 hours.

- What was done since the last scrum meeting?

  - Continued to research UI for Unity.

- What is planned to be done until the next scrum meeting?

  - Learn the basics of UI.

- What are the hurdles?

  - A lack of knowledge as well as no experience with Unity or Git.

<Zechariah Cukras>:

- How many hours did I work since the last meeting?

  - I worked for  3 hours since the last meeting

- What was done since the last scrum meeting?

  - Continue working on calculating a basic form of “Total Energy”

- What is planned to be done until the next scrum meeting?

  - Continue working on calculating a basic form of “Total Energy”

  - Learn necessary C# for Unity

- What are the hurdles?

  - Learning how to use new programs such as Unity and learning physics.

  - Learning how to apply the physics learned in Unity.