Daily Scrum Meeting Minutes #22:

Attendees: Mario Isaiah Casas, Marcos Arrazola-Solares, Cristian Gabriel Mantilla, and Zechariah Cukras

Start time: 9:55 PM

End time: 10:25 PM

<Cristian Mantilla>:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Researched more ways to implement a force diagram.

- What is planned to be done until the next scrum meeting?

  - Continue to implement a force diagram.

- What are the hurdles?

  - Inexperience in Unity.

<Mario Casas>:

- How many hours did I work since the last meeting?

  - I worked for 3 hours.

- What was done since the last Scrum meeting?

  - Researched UI graph display documentation

  - Still fine-tuning UI-based velocity graph

- What is planned to be done until the next Scrum meeting?

  - Finish working on fully UI-based velocity graph

- What are the hurdles?

  - Lack of understanding with physics concepts and applying physics to Unity

  - Lack of understanding with applying Git to Unity

<Marcos Arrazola>:

- How many hours did I work since the last meeting?

  - I worked for 3 hours.

- What was done since the last scrum meeting?

  - Started implementing UI into Unity.

- What is planned to be done until the next scrum meeting?

  - Learned the basics of UI for Unity.

- What are the hurdles?

  - A lack of knowledge as well as no experience with Unity and UI.

<Zechariah Cukras>:

- How many hours did I work since the last meeting?

  - I worked for 3.5 hours since the last meeting

- What was done since the last scrum meeting?

  - Continued working on  and fine tuning object-oriented displayable vectors in a script

- What is planned to be done until the next scrum meeting?

  - Finish working on object-oriented displayable vectors in a script

- What are the hurdles?

  - Inexperience using Unity