Daily Scrum Meeting Minutes #36:

Attendees: Mario Isaiah Casas, Marcos Arrazola-Solares, Cristian Gabriel Mantilla, and Zechariah Cukras

Start time: 10:55 PM

End time: 11:25 PM

<Cristian Mantilla>:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Cleaned up code for vector and UI interface.

- What is planned to be done until the next scrum meeting?

  - Created a UI for an object for when it’s clickedI.

- What are the hurdles?

  - Inexperience in Unity.

<Mario Casas>:

- How many hours did I work since the last meeting?

  - I worked for 3 hours.

- What was done since the last Scrum meeting?

  - Finished in-world vector (added direction mapping, scaling length with velocity magnitude)

  - Finished in-world graph (added time labels on x axis, created window to imitate time elapsed with fixed-space graph)

- What is planned to be done until the next Scrum meeting?

  - Continue working on scene of tutorial experiment.

  - Start working on fully UI-based velocity graph.

- What are the hurdles?

  - Lack of understanding with physics concepts and applying physics to Unity

  - Lack of understanding with applying Git to Unity

<Marcos Arrazola>:

- How many hours did I work since the last meeting?

  - I worked for 3 hours.

- What was done since the last scrum meeting?

  - Continued to make progress on Main Menu. Need to import different font styles.

- What is planned to be done until the next scrum meeting?

  - Finish the Main Menu in its entirety and realm menu.

- What are the hurdles?

  - A lack of knowledge as well as no experience with Unity and UI.

<Zechariah Cukras>:

- How many hours did I work since the last meeting?

  - I worked for 3 hours since the last meeting

- What was done since the last scrum meeting?

  - Continued working on collision detection script along with the system schema script

- What is planned to be done until the next scrum meeting?

  - Finish working on collision detection script and the system schema script.

- What are the hurdles?

  - Inexperience using Unity