Daily Scrum Meeting Minutes #6:

Attendees: Mario Isaiah Casas, Marcos Arrazola-Solares, Cristian Gabriel Mantilla, and Zechariah Cukras

Start time: 10:30 PM

End time: 11:00 PM

<Cristian Mantilla>:

- How many hours did I work since the last meeting?

  - 2 hours.

- What was done since the last scrum meeting?

  - Made powerpoint based on the experiments to be done for the project, and explained how git collaboration will be done.

- What is planned to be done until the next scrum meeting?

  - Work on the velocity script.

- What are the hurdles?

  - Inexperience in Unity and collaboration in Unity.

<Mario Casas>:

- How many hours did I work since the last meeting?

  - I worked for 2 hours.

- What was done since the last Scrum meeting?

  - Assigned myself to issue of allowing object movement with mouse and scroll wheel/alt key

  - Created my own scene in Unity and started working on C# scripts for basic ball movement.

  - Discussed Git collaboration and issue assignments with the team.

- What is planned to be done until the next Scrum meeting?

  - Continue working on C# scripts for ball movement (movement controls)

  - Start working on scripts to track ball velocity and peak height as well as display them to the screen.

- What are the hurdles?

  - Lack of understanding with physics concepts and applying physics to Unity

  - Lack of understanding with applying Git to Unity

<Marcos Arrazola>:

- How many hours did I work since the last meeting?

  - I worked for 2 hours.

- What was done since the last scrum meeting?

  - Finished learning basics of forces in physics.

- What is planned to be done until the next scrum meeting?

  - Start learning UI.

- What are the hurdles?

  - A lack of knowledge as well as no experience with Unity or Git.

<Zechariah Cukras>:

- How many hours did I work since the last meeting?

  - I worked for 2 hours since the last meeting.

- What was done since the last scrum meeting?

  - I began working on my branch.

  - Research how to collaborate on Unity.

- What is planned to be done until the next scrum meeting?

  - Continue working on C# scripts

  - Learn necessary C# for Unity

- What are the hurdles?

  - Learning how to use new programs such as Unity and learning physics.

  - Learning how to apply the physics learned in Unity.

  - Lack of Git knowledge