Sprint Planning Meeting Minutes #1:

Attendees: Cristian Mantilla, Marcos Arrazola, Mario Isaiah Casas, and Zechariah Cukras

Start time: 7:20 PM

End time: 8:20 PM

After discussion, the velocity of the team was estimated to be 135 points

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story #1 Learning Unity - 10 Points

  - As a team member, I want to learn how to develop a web-app in unity in order to develop the project

    - Acceptance Criteria:

      - Team Member understands the basics of utilizing the unity engine to create objects

      - Team member understands how scripts are utilized for the program

- User Story #2 Learning Forces in Physics - 15 Points

  - As a team member, I want to learn how forces in physics works in order to correctly implement the concepts into the project

    - Acceptance Criteria :

      - Team member can define and describe what forces in physics are

      - Team member can apply their understanding of forces to real-life phenomena

- User Story #3 Learning Git - 10 Points

  - As a team member, I want to learn Git so that I can effectively collaborate with my peers on the project

    - Acceptance Criteria :

      - Team member understands how to use Git as a collaboration tool

      - Team member can utilize Git in ways that do not hinder the workflow or others

- User Story #4 Organizing Project Plan - 10 Points

  - As a Product Owner, I would like to better organize the components of the project to allow the team to function more efficiently and to bring priority to tasks

    - Acceptance Criteria :

      - Team members can better understand the priority of the tasks that need to be completed

      - Team members can better understand what components the project needs to function as intended

The team members indicated their willingness to work on the following user stories.

- Cristian Mantilla <User Story #1, #4, #3> - Total : 30 Points

- Marcos Arrazola <User Story #1, #2, #3> - Total : 35 Points

- Mario Casas <User Story #1, #2, #3> - Total : 35 Points

- Zechariah Cukras <User Story #1, #2, #3> - Total : 35 Points